Guide 1.5. APT Project Definition

Capstone Course

DomoVida: IoT Platform for Monitoring and Assisting Older Adults at Home

A smart, silent guardian for well-being at home

| Field | Detail |
| --- | --- |
| Student | Andrés Rodrigo Vergara Acevedo |
| Program and campus | Computer Engineering · Duoc UC, Viña del Mar campus |
| School | School of Informatics and Telecommunications Engineering |
| Course | Capstone (PTY4614) |
| Document | Guide 1.5: APT Project Definition Report (Phase 1) |
| Version | Revised version, October 2, 2026 |
| Repository | https://github.com/AndresVergara74/domovida-backend |

# Executive Summary

DomoVida is an IoT platform for monitoring and assisting older adults who live at home. Its focus is the critical flow fall → detection → alert → caregiver: 8 simulated non-invasive sensors detect falls and risk events (gas, smoke, prolonged inactivity, cardiac anomalies, or panic button activation), and the system processes them locally with calibrated threshold rules and notifies the caregiver in less than 1 second via WebSocket (and less than 3 seconds for the complete cycle), safeguarding user privacy in accordance with Law No. 21.719.

The architecture is of the Edge-Cloudtype. At home, a simulator of 8 sensors and a local SQLite3 database ensure capture and detection even without an internet connection. In the cloud, a FastAPI backend deployed on Render synchronizes the data with Supabase/PostgreSQL using PL/pgSQL triggers, applies pseudonymization y Row Level Security (RLS), and distributes alerts via WebSocket (<1s) y push notification via ntfy (>95% delivery). A responsive React web dashboard, deployed on Vercel, with 4 tabs (Overview, History, Sensors, Location) lets the caregiver review the older adult's status, view the 8 sensors on a geolocated Leaflet map, and record the handling of each alert with full traceability. As a complementary environment, the backend and dashboard are packaged in Docker containers and a replica was deployed on AWS Academy Learner Lab (EC2), which demonstrates the portability of the solution.

The general objective is to develop, within the 18 weeks of the course, a functional prototype of DomoVida that detects falls and risk events and notifies the caregiver in less than 3 seconds. To achieve this, three specific objectives: (1) edge capture and detection (8 simulated sensors + threshold rules + SQLite3); (2) backend, data, and data protection (FastAPI + hybrid persistence + PL/pgSQL triggers + pseudonymization + RLS); and (3) caregiver dashboard and alert system (React + WebSocket + ntfy + Leaflet map + SUS Scale).

The methodology is an individual adaptation of Scrum with six three-week sprints, distributed across the three phases of the course. Each sprint is linked to a specific objective and ends in a verifiable milestone, backed by evidence in the GitHub repository and in the Obsidian logbook.

Each objective has measurable indicators: 8/8 operational sensors, 100% synchronization after a connection outage, WebSocket latency <1 second, ntfy delivery >95%, no direct identifiers in the operational database, 100% alert traceability, and an 
      average SUS Scale score above 70. The scope is limited to a technical and academic validation of the prototype, without clinical certification or production deployment in health facilities. HL7 FHIR interoperability, Machine Learning anomaly detection, and the portable panic button are documented as future work, aligned with the architecture already designed.

In short, DomoVida is a relevant, viable, and functional academic prototype, which integrates software development, data, resilience, security, and project management in a digital health solution for home care of older adults.

# PART I: FOUNDATIONS AND CONTEXT

Introductory note: Part I brings together the personal background, the general description, and the initial rationale of the DomoVida project, establishing the academic, technical, and professional context that guides the development of the report.

## 1. Personal Background

Table 1. Personal background of the student

| Field | Detail |
| --- | --- |
| Student name | Andrés Rodrigo Vergara Acevedo |
| RUT | 12.885.092-9 |
| Program | Computer Engineering |
| Campus | Viña del Mar |

## 2. APT Project Description

Table 2. General description of the APT Project

| Field | Detail |
| --- | --- |
| Project Name | DomoVida: IoT Platform for Monitoring and Assisting Older Adults at Home |
| Performance area(s) | Biomedical informatics, digital health, requirements engineering, backend development, databases, and Internet of Things (IoT). |
| Program profile competencies | 1. Develop a software solution using techniques that make it possible to systematize development and maintenance. 2. Build data models to support the organization's requirements according to a scalable design. 3. Perform certification tests of both products and processes using good practices. |

## 3. Rationale for the APT Project

3.1. Relevance of the Project: Population Aging in Chile and Its Theoretical Foundations
Chile is experiencing an accelerated process of demographic aging. According to the National Institute of Statistics (INE, 2022), the population aged 60 and over has grown progressively: in 1992 it represented 9.5% of the population, in 2022 it reached 18.1%, and it is projected to equal 32.1% of the country's inhabitants by 2050. This aging is also reflected in the composition of households and in the increase in older adults who live alone, which reinforces the need for home monitoring solutions that are non-invasive, safe, and respectful of autonomy (World Health Organization [WHO], 2021b).

Among the risks of aging at home, falls stand out because of their relationship with serious injuries, loss of autonomy, and the need for a rapid response (WHO, 2021a). The WHO (2021a) notes that approximately 28-35% of people aged 65 or older suffer at least one fall per year, and that a rapid response to a fall significantly reduces complications. In this context, the critical flow fall → detection → alert → caregiver becomes the central axis of DomoVida: the system does not seek to replace medical care, but to reduce the time between the occurrence of a critical event and the caregiver's response.

According to the 8th National Survey on Social Inclusion and Exclusion of Older Adults (SENAMA-Universidad de Chile, 2025), 84% of the population assess that Chile is 'Little' or 'Not at all' prepared for the needs of older adults, which reinforces the relevance of technological solutions such as DomoVida.

3.1.1. Theoretical Foundations: The Legacy of Jacques Demongeot and Complex Systems Science

The conception of DomoVida is grounded in the principles of complex systems science, a line of work developed by the French researcher Jacques Demongeot. This approach makes it possible to understand how interactions among individuals, the physical environment, social networks, and information flows generate emergent patterns that cannot be explained from isolated components (Taramasco, 2011).

This perspective is relevant to DomoVida, since aging at home cannot be understood only as a biomedical problem, but as a systemic phenomenon that integrates physical, psychological, social, technological, and regulatory variables.

The doctoral thesis of Carla Taramasco, directed by Jacques Demongeot, proposes a conceptual framework for modeling health phenomena considering individual, interindividual, social, and environmental factors (Taramasco, 2011). DomoVida adopts this view in understanding that the home, the daily routine, the family support network, and the interaction with technology form a care ecosystem.

DomoVida applies this systemic view through calibrated threshold rules that detect critical events (falls, gas, smoke, inactivity) and generate contextualized alerts for the caregiver. The evolution toward Machine Learning models that learn behavior patterns and detect subtle anomalies in routine is documented as future work (post-prototype).

This theoretical basis connects the project with the line of research of ITiSB-UNAB (Institute of Technology for Innovation in Health and Well-being), where QUIDA, a non-invasive monitoring system for older adults, is being developed (ITiSB-UNAB, 2025). DomoVida is positioned as a complementary alternative, differentiated by its open-source architecture and its ability to operate without an internet connection through Edge Computing.

3.2. Project Description

DomoVida is a modular, open-source IoT platform for monitoring and assisting older adults at home. It operates following the critical flow fall → detection → alert → caregiver, with a total latency target of under 3 seconds.

The system architecture is organized into four layers that combine edge computing y free cloud services, ensuring operational continuity without an internet connection y resilience to network failures.

3.2.1. Implemented Edge-Cloud Architecture

Layer 1 — Capture (Edge): 8 simulated sensors (accelerometer, PIR, gas, smoke, door opening, window opening, cardiac wearable, and panic button) send periodic readings every 5 seconds to the FastAPI backend. The sensors are implemented in Python (backend/simulate_sensors.py) with generation of normal and anomalous events for system stress tests.

Layer 2 — Local detection (Edge): Calibrated threshold rules identify critical events:

| Event | Threshold | Sensor |
| --- | --- | --- |
| Fall | Z acceleration > 17 m/s² | acelerometro_dormitorio |
| Gas leak | > 500 ppm | gas_cocina |
| Smoke | > 800 ppm | humo_cocina |
| Prolonged inactivity | > 30 min without movement | pir_living |
| Tachycardia/bradycardia | bpm out of range | wearable_cardiaco |
| Manual panic | Button pressed | boton_panico_sala |

SQLite3 persists each event locally, ensuring that the system keeps operating without an internet connection. This decision follows the principle of resilience in critical IoT systems, where loss of connectivity must not interrupt the detection of safety events.

Layer 3 — Synchronization and logging (Cloud): The asynchronous FastAPI backend (deployed on Render) synchronizes data with Supabase/PostgreSQL using PL/pgSQL triggers that automate two processes:

- sync_status: Marks each event as synchronized when it is inserted into the cloud.

- crear_alerta_automatica: Generates an alert when an event has alerta = true.

The system applies pseudonymization (no RUT or names in the operational database) and Row Level Security (RLS) in accordance with Law No. 21.719.

Layer 4 — Alert and handling (Cloud + Client): The caregiver receives the notification through two channels:

| Channel | Latency | Technology |
| --- | --- | --- |
| WebSocket | < 1 second | wss://domovida-backend.onrender.com/api/ws/alertas |
| Push | < 2 seconds | ntfy (topic domovida-seguro-2026) |

A React web dashboard deployed on Vercel with 4 tabs lets the caregiver:

- Overview: System status, summary cards, home activity charts, alert distribution by type, and recent alerts.

- History: Event table with dynamic filters by sensor, type, room, and alert status, with a results counter and a "Clear filters" button.

- Sensors: Individual status of the 8 sensors (type, room, last reading, online/offline status).

- Location: Leaflet map with the 8 sensors geolocated in the home, with markers differentiated by status (green online, red offline) and a legend of the home area.

The caregiver can record the handling of each alert with full traceability (resuelto_por field), closing the care loop.

Digital informed consent: Before activating monitoring, the user must accept the Digital Informed Consent (modal in the dashboard), which follows the principles of Law No. 21.719. The name is reduced to initials and the RUT is stored as a salted SHA-256 hash (pseudonymization), with no direct identifiers in the operational database.

The system architecture is organized into four layers that combine edge computing and free cloud services, ensuring operational continuity without an internet connection and resilience to network failures. Figure 1 summarizes the critical flow and the Edge-Cloud architecture of the prototype.

3.2.2. Future Work: Designed For, with Roadmap

DomoVida was designed with an extensible architecture that makes it possible to incorporate advanced interoperability and artificial intelligence capabilities incrementally, without refactoring the existing database or backend.

HL7 FHIR Interoperability (Phase 3):

The system's data structure is compatible with the HL7 FHIR R4 Patient and Observation resources. The data model already includes the necessary fields:

| DomoVida field | HL7 FHIR equivalent |
| --- | --- |
| pseudonymized sensor_id | Patient.identifier |
| type (pir, gas, smoke, etc.) | Observation.code |
| value + unit | Observation.valueQuantity |
| Timestamp | Observation.effectiveDateTime |

This makes it possible to implement the FHIR R4 endpoints in the post-prototype stage without modifying the database schema, aligned with the guidelines of 
      
      CENS (National Center for Health Information Systems).

Machine Learning (Phase 3):

The current prototype uses calibrated threshold rules for critical event detection. The data architecture already stores the attributes needed to train ML models:

- Triaxial acceleration (ax, ay, az) → fall detection

- Heart rate (bpm) and SpO2 → cardiac anomaly detection

- PIR movement patterns → prolonged inactivity detection

The incorporation of Isolation Forest (Liu et al., 2008), implemented with scikit-learn (Pedregosa et al., 2011), for anomaly detection in routine and heart rate is planned for the post-prototype stage, with labeled synthetic data already prepared for training.

Deep Learning (post-prototype):

The system is prepared to evolve toward LSTM (Long Short-Term Memory) models for analysis of complex temporal patterns (fall prediction, early detection of cognitive decline). It is documented as work beyond the academic prototype.

Portable panic button (monitoring outside the home):

The current prototype implements a fixed panic button in the living room (boton_panico_sala). However, a significant percentage of falls occur outside the home or in areas not covered by fixed sensors (patio, garden, entrance). The architecture is prepared to incorporate a portable (wearable) panic button with BLE/LTE-M connectivity, automatic fall detection, GPS geolocation, and water resistance (IP67). It is documented as future work aligned with the vision of DomoVida as a continuous monitoring platform inside and outside the home.

3.3. Definition of Key Technical Terms
The key technical terms used in this report are defined in the Glossary of Technical Terms (section 14), which details the fundamental concepts that delimit the technical scope of DomoVida.

Terms implemented in the current prototype:

| Term | Brief definition |
| --- | --- |
| IoT (Internet of Things) | Network of connected devices that capture and transmit data from the environment. |
| Edge Computing | Processing of data close to its source (at home) to respond quickly and operate without an internet connection. |
| HL7 FHIR | International standard for structuring and exchanging clinical information through interoperable resources (Patient, Observation). |
| RLS (Row Level Security) | PostgreSQL mechanism that restricts, row by row, which data each user can read or modify. |
| Pseudonymization | Data protection technique that replaces direct identifiers with codes or pseudonyms to reduce identification risks. |
| WebSocket | Bidirectional, persistent communication protocol that makes it possible to send alerts to the browser in real time. |
| PL/pgSQL Triggers | Automatic PostgreSQL functions that run on events (INSERT, UPDATE) to automate processes. |
| SUS (System Usability Scale) | Standardized 10-item questionnaire that yields a usability score from 0 to 100. |
| Ntfy | Open-source service for sending push notifications to phones and computers through HTTP requests. |
| Leaflet | Open-source JavaScript library for interactive maps, used to geolocate the home's sensors. |

Future roadmap terms (not implemented in the current prototype):

| Term | Brief definition | Planned phase |
| --- | --- | --- |
| Machine Learning | Branch of AI that allows systems to learn patterns from data without being explicitly programmed. | Post-prototype |
| Isolation Forest | Unsupervised ML algorithm for detecting anomalies by isolating atypical observations. | Post-prototype |
| LSTM (Long Short-Term Memory) | Recurrent neural network architecture oriented to the analysis of complex temporal patterns. | Post-prototype |

DomoVida's modular architecture:

DomoVida was designed with a modular, extensible architecture that makes it possible to incorporate the capabilities of the future roadmap without refactoring the existing code:

| Module | Status | Prepared for |
| --- | --- | --- |
| Sensor simulator | ✅ Implemented | Migration to real MQTT and ESP32 hardware |
| FastAPI backend | ✅ Implemented | HL7 FHIR R4 endpoints, ML integration |
| Hybrid database | ✅ Implemented | Storage of attributes for ML training |
| React dashboard | ✅ Implemented | Additional tabs (Analytics, Reports) |
| Notifications | ✅ Implemented | Additional channels (SMS, WhatsApp) |
| Leaflet map | ✅ Implemented | Geolocation of portable panic button |

This modularity ensures that DomoVida can evolve incrementally, without redoing what has already been built, and facilitates its academic evaluation by clearly separating what is implemented from what is planned.

3.4. Relevance to the Graduate Profile

DomoVida makes it possible to demonstrate the core competencies of Computer Engineering at Duoc UC:

| Program profile competency | Evidence in DomoVida |
| --- | --- |
| Develop software solutions | Asynchronous FastAPI API, React dashboard with 4 tabs, simulator of 8 IoT sensors |
| Build scalable data models | Hybrid SQLite3 + Supabase PostgreSQL persistence with PL/pgSQL triggers |
| Apply data security and protection standards | Pseudonymization, RLS, digital informed consent (Law No. 21.719) |
| Perform certification tests | WebSocket latency tests (<1s verified), synchronization audit (100%), SUS Scale (pending, to be administered in Sprint 6) |
| Manage IT projects | Individual Scrum in 6 sprints, Obsidian logbook, Product Backlog in GitHub Projects |

The author's dual training (Biomedical Informatics + Computer Engineering) strengthens this relevance: the project integrates clinical and digital health knowledge with the technical competencies in software development, systems architecture, and project management.

3.5. Relationship to Professional Interests

The author is a Biomedical Informatics technologist by prior training and is currently studying Computer Engineering at Duoc UC. This dual training allows the author to approach DomoVida from a unique perspective: it integrates clinical and digital health knowledge with the technical competencies in software development, systems architecture, and IT project management.

DomoVida aligns directly with the student's professional interest in specializing in digital health, biomedical informatics, and backend development. It makes it possible to apply agile methodologies in a technology project with social purpose, positioning the student in a role of technical leadership able to integrate modern software architectures with regulatory requirements and real home care needs.

Carrying out this APT Project contributes to the author's professional development in three dimensions:

- Technical: Mastery of FastAPI, React, WebSocket, SQLite3, PostgreSQL, Supabase, Render, Vercel, and Leaflet.

- Methodological: Application of individual Scrum with formal artifacts and adapted ceremonies.

- Ethics and regulation: Practical application of Law No. 21.719 (informed consent, pseudonymization, privacy by design).

3.6. Feasibility of Project Development

Technical feasibility: Supported by a structured development environment with  Python 3.14.7 (local) / 3.11.9 (Render), VS Code, FastAPI, React, Vite, SQLite3, Supabase, Render, Vercel, Docker, and AWS Academy Learner Lab (EC2 and S3).
       The official documentation for each technology is available and the communities are active.

Time feasibility: The project is planned over 18 weeks through 6 iterative sprints (adapted individual Scrum), with an estimated commitment of 10 hours per week (180 hours in total).

Economic feasibility: Financial resources are covered thanks to free plans with no credit card:

| Service | Free plan | Use in DomoVida | Production URL |
| --- | --- | --- | --- |
| Supabase | 500 MB PostgreSQL | Cloud database with PL/pgSQL triggers | https://supabase.com/dashboard/project/hysmoughnfowyoobndzri |
| Render | Free backend | Deployed FastAPI API | https://domovida-backend.onrender.com |
| Vercel | Free frontend | Deployed React dashboard | https://domovida-backend.vercel.app |
| ntfy | Unlimited | Push notifications | Topic: domovida-seguro-2026 |
| GitHub | Free repository | Version control | https://github.com/AndresVergara74/domovida-backend |
| AWS Academy Learner Lab | USD 50 in educational credits | Docker containers on EC2 and backups on S3 | Access via AWS Academy (Duoc UC) |

Discarded services (see Sheet 18): AWS RDS, Azure SQL, and Neon DB (due to cost, bureaucracy, or network incompatibility).

Hindering factors and mitigations:

| Factor | Mitigation |
| --- | --- |
| Instability of home internet | Hybrid persistence: local SQLite3 + later synchronization with Supabase |
| ISP network restrictions | Supabase IPv4 Session Pooler on port 6543 |
| Free plan limits | ntfy as an alternative notification channel |
| Academic and work load | 3-week Sprints with minimum verifiable milestones; progress log |
| Dependency conflict (React 18 vs 19) | Use of react-leaflet@4.2.1, compatible with React 18 (see Sheet 17) |
| OneDrive synchronization incident | GitHub-only policy for code, OneDrive only for documentation (see Sheet 17) |

3.7. Ethical Validation and Consent

All validation with users, family members, or caregivers takes into account the following principles and implemented mechanisms:

- Digital informed consent: Implemented as a modal in the React dashboard (see Sheet 14), with 4 informational sections (What is DomoVida?, What data does it collect?, Your rights, Warning), a form with name + RUT, and 2 explicit acceptance checkboxes. The user can revoke consent at any time, and the data are deleted within a maximum of 30 days.

- Data pseudonymization: The name is reduced to initials and the RUT is stored as a 
      salted SHA-256 hash (not in plain text). The operational database 
      contains no direct identifiers (no RUT, no full name). This practice complies with the principle of data minimization of Law No. 21.719.

- Regulatory compliance:

  - Law No. 21.719: Protection and processing of personal data.

  - Law No. 20.584: Rights and duties of patients in health care.

  - Law No. 19.628: Protection of privacy.

  - ARCO rights: Access, Rectification, Cancellation, and Opposition, guaranteed to the user.

- Design principles:

  - Privacy by Design: Privacy is built into the architecture (pseudonymization, RLS, consent).

  - Security by Design: Security is built in from the design stage (SSL/TLS, RLS, AES-256 encryption at rest in Supabase).

- Row Level Security (RLS): Enabled and verified on 100% of the Supabase tables, restricting access at the row level according to the user's role (user, authorized caregiver, authorized family member, technical staff).

- Synthetic data for tests: All prototype tests are performed with simulated data (generated by the 8-sensor simulator) or pseudonymized data (without direct identifiers). No data from real people are used in the operational database.

Scope of validation: The prototype does not include clinical certification or production deployment in health care facilities. The validation is technical and academic, with simulated or pseudonymized data, and does not replace professional medical care.

Traceability: See Sheet 14 (Informed Consent) and Sheet 05 (Database) for more detail.

# PART II: OBJECTIVES, METHODOLOGY, AND RISK MANAGEMENT

Introductory note: Part II presents the project objectives, the work methodology, the measurement criteria, the organization of Sprints, and the main analysis instruments for managing risks and feasibility.

## 4. Objectives

### 4.1. General Objective

To design, develop, and implement an assistive home automation system called DomoVida, based on a modular open-source architecture and the Internet of Things (IoT), which uses local processing at the edge (Edge Computing), a data design compatible with the HL7 FHIR R4 standard, and data protection measures in accordance with Law No. 21.719, in order to strengthen the autonomy of the older adult at home.

### 4.2. Specific Objectives

SO1. Edge capture and detection. Implement a simulator of 8 IoT sensors (accelerometer for fall detection, PIR for motion, gas, smoke, door opening, window opening, cardiac wearable, and panic button) and a local detection module in Python that identifies critical events through calibrated threshold rules (fall Z > 17 m/s², gas > 500 ppm, smoke > 800 ppm, inactivity > 30 min), storing each event in SQLite3 to ensure operational continuity without an internet connection.

SO2. Backend, data, and data protection. Build an asynchronous REST API in FastAPI with hybrid SQLite3 + Supabase/PostgreSQL persistence, which automatically synchronizes data through PL/pgSQL triggers (sync_status, crear_alerta_automatica), applies pseudonymization of sensitive data (no RUT or names in the operational database) and Row Level Security (RLS) in accordance with Law No. 21.719, with a data design compatible with the HL7 FHIR R4 Patient and Observation resources (implementation of FHIR endpoints is planned for the post-prototype stage).

SO3. Caregiver dashboard and alert system. Develop a responsive web dashboard in React deployed on Vercel, with 4 tabs (Overview, History, Sensors, Location), that displays the older adult's status in real time , sends critical alerts via WebSocket (< 1 second) y push notifications via ntfy (> 95% delivery), displays the 8 sensors on a geolocated Leaflet map
      , y records the handling of each alert with full traceability. Usability will be validated through the SUS Scale with a target score of > 70 points

### 4.3. Scorecard and Performance Indicators

Each specific objective is verified with measurable indicators, a measurement instrument, and the Sprint milestone at which it is checked (Table 3). In this way, the progress of the prototype is evaluated with traceable criteria and not only by the existence of the software.

Table 3. Indicators and targets by specific objective

| Objective | Indicator | Target | Measurement instrument | Milestone |
| --- | --- | --- | --- | --- |
| SO1 | Operational simulated sensors | 8 of 8 sensor types sending data | Script simulate_sensors.py and SQLite3 records | H3 (S9) |
| SO1 | Offline continuity | 100% of events saved in SQLite3 during a simulated 10-minute network outage | Controlled disconnection test | H3 (S9) |
| SO1 | Critical event detection by threshold rules | 100% of the defined critical events (fall Z > 17 m/s², gas > 500 ppm, smoke > 800 ppm, inactivity > 30 min) detected and recorded | Test with labeled synthetic data and verification of SQLite3 records | H3 (S9) |
| SO1 | Capture latency | Less than 5 s from the event to its record in SQLite3 | Timestamps in the records | H3 (S9) |
| SO2 | Hybrid synchronization | 100% of records synchronized after reconnection | Count comparison between SQLite3 and Supabase | H4 (S12) |
| SO2 | Database automation | 100% of alerts created automatically by the crear_alerta_automatica trigger when alerta = true | Query on the alertas table | H4 (S12) |
| SO2 | Data protection | No direct identifier (RUT, name) in the operational database and RLS enabled on 100% of the tables | SQL audit of the database | H5 (S15) |
| SO2 | HL7 FHIR interoperability | 100% of Patient and Observation resources valid | Official HL7 FHIR R4 validator | H5 (S15) |
| SO2 | REST endpoint latency | Less than 200 ms per request | Postman and load tests with Locust | H5 (S15) |
| SO3 | Critical alert latency | Less than 1 s on the dashboard (WebSocket) and less than 2 s for push notification (ntfy) | Timestamps in the records and Postman | H5 (S15) |
| SO3 | Push notification delivery | More than 95% of alerts delivered via ntfy | Log of sent and received notifications | H5 (S15) |
| SO3 | Alert traceability | 100% of alerts with a status (new, seen, handled) and time | Query on the alerts table | H4 (S12) |
| SO3 | Leaflet visualization | 8 of 8 sensors geolocated on the interactive map | Functional test in the browser | H4 (S12) |
| SO3 | Dashboard responsiveness | Dashboard usable on mobile phone and computer | Test on mobile and desktop Chrome | H4 (S12) |
| SO3 | Dashboard usability | Average SUS score above 70 with 5 to 10 caregivers or family members | 10-item SUS questionnaire | H6 (S18) |

According to Bangor et al. (2009), a SUS score close to 71 corresponds to the adjective “good.” Therefore, the target of 70 points is interpreted as acceptable usability, not as “excellent.”

### 4.4. Scope of the Prototype

The scope of the prototype focuses on demonstrating the functional feasibility of the critical flow through the simulation of 8 sensors, local detection, hybrid persistence (SQLite3 and Supabase/PostgreSQL), multichannel alerts, and the dashboard for family members and caregivers.

This phase does not contemplate real clinical certification or production deployment in health care facilities, but rather a technical and academic validation consistent with the objectives of the degree portfolio. The prototype will focus on:

- Validating the capture of the 8 simulated sensors and their delivery to the FastAPI backend.

- Verifying local persistence (SQLite3), synchronization with the cloud (Supabase/PostgreSQL), and offline operation.

- Verifying the detection of falls and anomalies through threshold rules.

- Measuring the latency of critical alerts via WebSocket and ntfy.

- Evaluating the usability of the React control dashboard with the SUS Scale.

- Deploying a replica of the backend in Docker containers on AWS Academy Learner Lab (EC2) and backing up test evidence in S3, as academic evidence of cloud deployment.

The prototype does not include:

- Physical IoT devices, since simulators will be used.

- Integration with real health systems, considering only HL7 FHIR schema validation.

- Clinical certification or regulatory approval for medical use.

- Production deployment in health care facilities.

- Native mobile application: the dashboard is a responsive web app and is used from the phone's browser.

### 4.5. Evaluation of Expected Results

At the close of each Sprint, the results obtained are compared with the targets in Table 3, and each indicator is recorded in a test report with its evidence (screenshot, record, or file on GitHub). The final evaluation considers:

- Compliance by objective: percentage of indicators achieved in SO1, SO2, and SO3.

- End-to-end test of the critical flow: simulated fall → detection → alert → handling record, repeated 30 times, measuring the total time.

- Resilience: system behavior during an internet outage and its subsequent reconnection.

- Data protection: audit of pseudonymization and permissions (RLS) in SQLite3 and Supabase, in accordance with Law No. 21.719.

- Usability: SUS score and qualitative observations from caregivers.

In this way, the validation of the project will not depend only on the existence of the software, but on measurable, documented results consistent with the academic competencies of the graduate profile.

## 5. Work Methodology

The project is developed with an individual adaptation of Scrum, an iterative and incremental agile framework (Schwaber & Sutherland, 2020). It was chosen because the DomoVida requirements evolved during the definition stage—for example, the architecture moved from a cloud-only solution to an Edge-Cloud model, and the focus narrowed to the fall and emergency flow—and Scrum makes it possible to incorporate those changes in short Sprints with continuous review. The work is organized into six 3-week Sprints, distributed across the three phases of the course; each Sprint is linked to a specific objective and closes with a verifiable milestone (Table 4).

### 5.1. Capstone Phases and Sprints

Table 4. Sprints, milestones, and acceptance criteria

| Phase | Sprint | Focus | Main deliverables | Milestone and acceptance criteria |
| --- | --- | --- | --- | --- |
| Phase 1: Definition | Sprint 1 (W1–W3) | Project foundation | Problem statement and requirements, Product Backlog in GitHub Projects, Git repository, Obsidian log, Conda environment (Python 3.12); guides 1.1 and 1.2 | H1 (S3): prioritized backlog with user stories for SO1, SO2, and SO3, and an operational repository. |
| Phase 1: Definition | Sprint 2 (W4–W6) | Design | Edge-Cloud architecture, critical flow (Figure 1), data model, and risk matrix; guides 1.3 and 1.5; Phase 1 presentation | H2 (S6): Guide 1.5 submitted and design presented to the faculty advisor. |
| Phase 2: Development | Sprint 3 (W7–W9) | SO1 | 8-sensor simulator, threshold-rule detection module, SQLite3 persistence, and base FastAPI API | H3 (S9): a simulated fall is detected and saved in SQLite3 without an internet connection. |
| Phase 2: Development | Sprint 4 (W10–W12) | SO2 and SO3 | Synchronization with Supabase (PL/pgSQL triggers), HL7 FHIR resources, pseudonymization, and RLS; React dashboard, WebSocket, and ntfy; deployment on Render and Vercel, and backend replica in Docker on AWS Academy (EC2); Phase 2 report | H4 (S12): fall → alert → handling flow working on the public URLs. |
| Phase 3: Certification | Sprint 5 (W13–W15) | Technical certification | Latency tests (Postman) and load tests (Locust), HL7 FHIR validation, and data audit (Isolation Forest remains as future post-prototype work) | H5 (S15): test report with the Table 3 indicators measured. |
| Phase 3: Certification | Sprint 6 (W16–W18) | Validation and closure | SUS Scale with 5 to 10 caregivers, adjustments, final report, essay, and defense | H6 (S18): SUS result documented and oral defense held. |

Techniques and tools by objective:

- SO1: sensor simulation in Python, calibrated threshold rules for falls, gas, smoke, and inactivity, and local persistence in SQLite3.

- SO2: asynchronous REST API with FastAPI (async/await), Swagger/OpenAPI documentation, PL/pgSQL triggers in Supabase, HL7 FHIR R4 resources (HL7 International, 2023), and tests with Postman and pytest.

- SO3: user-centered design of the React dashboard, real-time communication via WebSocket, notifications with ntfy, and evaluation with the SUS Scale.

- Management: Product Backlog and issues per Sprint in GitHub Projects, commits linked to the WBS, Sprint review with the faculty advisor at each milestone, and retrospective recorded in Obsidian.

### 5.2. Individual Scrum and Roles

As this is an individual project, the student sequentially assumes the Scrum roles, separating the responsibilities of requirements gathering, facilitation, and development in order to organize the progress of the prototype:

Table 5. Scrum roles applied to the DomoVida project

| Scrum role | Responsibility assumed in DomoVida |
| --- | --- |
| Product Owner | Gathers clinical requirements, prioritizes the Product Backlog in GitHub Projects, and ensures the legal alignment of DomoVida. |
| Scrum Master | Controls the weekly portfolio schedule and manages dependencies and impediments related to local credentials in VS Code and Git. |
| Development Team | Iteratively codes the backend layers, IoT simulators, database, React frontend interface, and quality assurance tests. |

Definition of Done (DoD): A module is considered done when it meets all of the following criteria:

- It runs without errors in the development environment (Python 3.14.7 local / 3.11.9 on Render).

- It uses asynchronous processing (async/await) in FastAPI.

- It persists data in SQLite3 (local) and synchronizes with Supabase/PostgreSQL (cloud).

- It delivers data structures compatible with the HL7 FHIR standard.

- It applies pseudonymization of personal data (no RUT or names).

- It is visible and interactive in Swagger/OpenAPI (/docs).

- It passes the Postman tests (HTTP code 200/201).

- It is recorded in Git with the corresponding WBS identifier in the commit.

- It meets the target of the associated indicator in Table 3, where applicable.

Docker DoD: A containerized service is considered done when:

- It has its Dockerfile and the image builds without errors.

- It starts with docker compose up --build.

- It loads its environment variables from a .env file that is not uploaded to GitHub.

- It responds on the defined port (for example, FastAPI's /docs).

AWS DoD: A deployment on AWS Academy is considered done when:

- The backend container runs on an AWS Academy Learner Lab EC2 instance.

- The security group exposes only the necessary ports.

- Credentials and access keys are not uploaded to GitHub.

- Backups and test evidence are stored in a private S3 bucket, without personal data.

- The instance is stopped at the end of each session and credit consumption is recorded in the log.

### 5.3. Hybrid Cloud Strategy

DomoVida combines two cloud environments with distinct functions. The managed services with a free plan (Render, Vercel, and Supabase) form the main deployment of the prototype, because they offer permanent public URLs, automatic deployment from GitHub, and zero cost. AWS Academy Learner Lab (EC2 and S3) is used as a complementary environment for academic evidence: it makes it possible to demonstrate the deployment of the backend in Docker containers on infrastructure as a service, within a limited budget of educational credits. Table 6 compares both environments.

Table 6. Comparison of the DomoVida cloud environments

| Criterion | Render + Vercel + Supabase | AWS Academy Learner Lab (EC2 + S3) | Use in DomoVida |
| --- | --- | --- | --- |
| Service model | Platform and backend as a service (PaaS / BaaS) | Infrastructure as a service (IaaS) | Managed services for the prototype; IaaS as academic evidence |
| Cost | Free plans without a credit card | USD 50 in educational credits | Total cost of the prototype: $0 CLP |
| Availability | Permanent public URLs; Render suspends the backend after a period of inactivity | Lab sessions of limited duration; the instance is started in each session | Demonstrations and tests with users on Render and Vercel |
| Deployment | Automatic from GitHub | Docker Compose on an EC2 instance | Same backend code in both environments |
| Data | Supabase/PostgreSQL with RLS and PL/pgSQL triggers | S3 for backups and test evidence, without personal data | Supabase is the only operational database in the cloud |
| Competency demonstrated | Continuous software development and deployment | Infrastructure and container administration | Both, according to the graduate profile |

This strategy avoids depending on a single provider and demonstrates that the backend is portable: packaged with Docker, it can run on EC2 with the same configuration used in the development environment.

### 5.4. Container Strategy

The DomoVida backend is packaged in Docker containers so that it runs the same way on the development computer and on AWS Academy (EC2). The strategy considers three elements:

- Dockerfile: builds the FastAPI backend image from an official Python image, installs the dependencies from requirements.txt, and exposes the API port.

- docker-compose.yml: defines the prototype services (FastAPI backend and sensor simulator), loads the environment variables from the .env file, and mounts the volume where the local SQLite3 database persists.

- Deployment on EC2: the AWS Academy instance clones the repository and starts the services with docker compose up --build; the security group opens only the API port and the test evidence is backed up in S3.

The React dashboard remains on Vercel and the database on Supabase, so the containers do not store personal data. The acceptance criteria for this strategy are detailed in the Docker DoD and the AWS DoD (section 5.2).

### 5.5. Product Vision

The Product Vision guides the Product Owner's decisions and defines for whom DomoVida is built, what problem it solves, and what the minimum viable product (MVP) delivers. Table 7 presents the vision statement.

Table 7. DomoVida product vision statement

| Element | Content |
| --- | --- |
| For | Family caregivers of older adults who live alone in Chile |
| Who need | To detect falls, gas leaks, smoke, and prolonged inactivity in time without invading the older adult's privacy |
| Our product | DomoVida, an IoT monitoring and assistance platform |
| Enables | Reducing emergency response time to less than 3 seconds and giving the caregiver peace of mind |
| Unlike | QUIDA (closed, no FHIR) and Mis Tatas (commercial, with a monthly fee) |
| It stands out for | Open-source Edge-Cloud architecture, offline operation (SQLite3), and HL7 FHIR R4 clinical interoperability by design |

What problem do we want to solve?

Between 28% and 35% of people aged 65 or older experience at least one fall per year (WHO, 2021a), and when the older adult lives alone, the time that passes until someone finds out is what worsens the consequences. The solutions available in Chile are closed, have a monthly cost, or depend on a permanent internet connection, so the caregiver does not always receive a timely and reliable notice.

Who are the users?

DomoVida considers three actors, which match the roles defined in the RLS policies (Table 8).

Table 8. DomoVida actors and users

| Actor | Role in DomoVida | Main need |
| --- | --- | --- |
| Older adult | Person monitored at home through non-invasive sensors | To live autonomously and safely, with their privacy protected |
| Authorized caregiver or family member | Main user of the web dashboard and push notifications | To find out immediately about an emergency and record its handling |
| Technical staff | Administers the system, the simulated sensors, and the database | To keep the system operational, auditable, and compliant with Law No. 21.719 |

What solution do we propose?

An IoT platform with an Edge-Cloud architecture: 8 simulated sensors and threshold rules detect critical events in the home and save them in SQLite3 even without internet; a FastAPI backend synchronizes the data with Supabase/PostgreSQL with pseudonymization and RLS; and the caregiver receives the alert via WebSocket on the React dashboard and via push notification through ntfy.

What is the value proposition?

Table 9 summarizes the five benefits of the product and the metric used to verify each one, taken from the scorecard (Table 3).

Table 9. DomoVida value proposition

| Benefit | For whom | Metric | Target |
| --- | --- | --- | --- |
| Fast emergency response | Caregiver | Critical alert latency on the dashboard (WebSocket) | Less than 1 second |
| Phone notification | Caregiver | Push notification delivery (ntfy) | More than 95% of alerts |
| Works without internet | Older adult and caregiver | Events saved in SQLite3 during a 10-minute outage | 100% |
| Privacy protection | Older adult | Direct identifiers in the operational database and tables with RLS | 0 identifiers; RLS on 100% |
| Easy to use | Caregiver | Average score on the SUS Scale | Greater than 70 points |

What does the MVP include?

The MVP covers the critical fall → detection → alert → caregiver flow end to end:

- Simulator of 8 sensors and local detection using threshold rules (fall, gas, smoke, inactivity, pulse, and panic button).

- Local persistence in SQLite3 and synchronization with Supabase/PostgreSQL through PL/pgSQL triggers.

- Asynchronous REST API in FastAPI deployed on Render, with a replica in Docker containers on AWS Academy (EC2).

- 4-tab React dashboard on Vercel, with a Leaflet map and a record of the response to each alert.

- Alerts through WebSocket and push notifications through ntfy.

- Digital informed consent, pseudonymization, and RLS in accordance with Law No. 21.719.

The HL7 FHIR R4 endpoints, Isolation Forest detection, physical hardware, the portable panic button, and the native mobile application are outside the MVP and are documented as post-prototype work.

### 5.6. Prioritized Product Backlog

The Product Backlog is managed in GitHub Projects. Each item is written as a user story («As a… I want… so that…»), is prioritized using the MoSCoW method, and is accepted using criteria in Given / When / Then format. Table 10 presents the 12 MVP user stories and Table 11 their prioritization.

Table 10. Prioritized DomoVida Product Backlog

| ID | User story | Priority | Acceptance criteria | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| HU-01 | As a caregiver, I want to receive an alert on the dashboard when a fall is detected, so that I can respond immediately. | Must | Given an accelerometer with Z > 17 m/s², when the module processes the reading, then an alert is created that appears on the dashboard in less than 1 s. | S3–S4 | Done |
| HU-02 | As a caregiver, I want to receive a push notification on my phone, so that I find out even if I do not have the dashboard open. | Must | Given a critical alert, when it is registered in the backend, then ntfy sends it to the caregiver's topic in less than 2 s. | S4 | Done |
| HU-03 | As a caregiver, I want events to keep being recorded when the internet goes down, so that no emergency is lost. | Must | Given a 10-minute network outage, when events occur, then they are saved in SQLite3 and 100% are synchronized with Supabase on reconnection. | S3–S4 | Done |
| HU-04 | As a caregiver, I want to be alerted to gas or smoke in the kitchen, so that I can prevent a fire or poisoning. | Must | Given a gas reading > 500 ppm or smoke > 800 ppm, when it is processed, then a critical alert of the corresponding type is generated. | S3 | Done |
| HU-05 | As a caregiver, I want to know if there is no movement for a prolonged time, so that I can verify that the older adult is well. | Must | Given a PIR with no movement for more than 30 min, when /alertas/inactividad is queried, then the inactivity alert is reported. | S3 | Done |
| HU-06 | As a caregiver, I want to record the response to each alert, so that there is traceability of who responded and when. | Must | Given an active alert, when the caregiver marks it as attended, then it is left with a status, a time, and a resuelto_por field. | S4 | Done |
| HU-07 | As an older adult, I want to accept an informed consent before monitoring is activated, so that I can decide about my data. | Must | Given a new user, when they open the dashboard, then they must accept the 2 consent checkboxes before monitoring is activated. | S4 | Done |
| HU-08 | As technical staff, I want the RUT and name to be pseudonymized and RLS to restrict access, so that Law No. 21.719 is complied with. | Must | Given a new record, when it is saved, then it contains no RUT or name in plain text and an unauthorized role gets 0 rows. | S4–S5 | In progress |
| HU-09 | As a caregiver, I want to see the 8 sensors on a map of the home, so that I know where the event occurred. | Should | Given the dashboard open, when I go to Location, then I see the 8 sensors with their status (green online, red offline). | S4 | Done |
| HU-10 | As a caregiver, I want to filter the history by sensor, type, room, and alert, so that I can review past events. | Should | Given the History, when I apply a filter, then the table and the counter show only the events that meet the criterion. | S4 | Done |
| HU-11 | As technical staff, I want to deploy the backend in Docker containers on AWS Academy, so that I can provide evidence of the cloud deployment. | Could | Given an EC2 instance, when I run docker compose up --build, then the API responds at /docs and the evidence is stored in docs/fase2/capturas of the repository. | S4–S5 | Done |
| HU-12 | As Product Owner, I want to apply the SUS Scale to 5–10 caregivers, so that I can validate the usability of the dashboard. | Should | Given the deployed prototype, when the caregivers complete the questionnaire, then the average score is greater than 70. | S6 | Pending |

Table 11. MoSCoW prioritization of the Product Backlog

| Category | Criterion | Stories |
| --- | --- | --- |
| Must (must have) | Essential for the critical flow and legal compliance | HU-01, HU-02, HU-03, HU-04, HU-05, HU-06, HU-07, HU-08 |
| Should (should have) | Improves the experience or the validation of the prototype, but does not block the critical flow | HU-09, HU-10, HU-12 |
| Could (could have) | Provides additional academic evidence if time permits | HU-11 |
| Won't (not in this version) | Post-prototype work, outside the scope of the MVP | HL7 FHIR R4 endpoints, Isolation Forest, portable panic button, native mobile application |

### 5.7. Definition of Done (DoD) according to the Support Guide

A user story moves to «Done» only when it meets all of these conditions:

- It is implemented.

- It meets its acceptance criteria (Given / When / Then format).

- The code is integrated into the main branch of the repository.

- The corresponding tests were run and pass (PU, PI, PR, PS).

- The necessary documentation is up to date (README, technical manual).

- It has no known critical errors.

- It is available in the defined environment (Docker containers).

This DoD complements the technical criteria for the backend, frontend, database, and Docker defined in section 5.2.

## 6. Engineering SWOT Matrix

Table 12. Engineering SWOT matrix of the DomoVida project

| SWOT MATRIX | Internal Aspects (Controllable) | External Aspects (Uncontrollable) |
| --- | --- | --- |
| Positive Aspects | STRENGTHS (S): 1. Initial asynchronous modular structure tested in FastAPI. 2. Offline local persistence resilience through SQLite3. 3. Specialization and formal training in IoT and databases (Conda/VS Code). 4. Centralized engineering logbook integrated in Obsidian. | OPPORTUNITIES (O): 1. Duoc UC educational benefits (1 TB OneDrive, JetBrains licenses, Azure for Students). 2. AWS Academy Learner Lab educational credits (USD 50) to deploy containers on EC2 and back up evidence on S3. 3. Possibility of applying for public innovation funds (Corfo Inicia). 4. Growing demand for social and health care solutions for older adults. |
| Negative Aspects | WEAKNESSES (W): 1. Individual format: the student simultaneously assumes multiple complex technical roles. 2. Limited embedded hardware resources. 3. Technical learning curve of the HL7 FHIR clinical standard. | THREATS (T): 1. Instability or outages of the older adult's home Wi-Fi, mitigated with local edge design and SQLite3. 2. Strict regulation and severe fines for the unethical processing of sensitive data (Laws No. 19.628 and No. 21.719). 3. AWS Academy credit limit (USD 50), which can run out if instances are left running. |

## 7. Project Risk Matrix

The following matrix identifies the main technical, methodological, regulatory, and operational risks of the DomoVida project, along with their mitigation measures to maintain the scope, quality, and feasibility of the academic prototype.

Table 13. DomoVida project risk matrix

| Risk | Category | Probability | Impact | Level | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Home internet instability | Operational | Medium | High | High | Design offline local persistence using SQLite3 and subsequent synchronization with Supabase. | Student developer |
| Prototype scope overrun | Management | Medium | High | High | Control the Product Backlog, prioritize minimum verifiable deliverables, and maintain the defined academic scope. | Student / faculty advisor |
| Technical difficulty with HL7 FHIR | Technical | Medium | Med. | Med. | Use minimal clinical resources such as Patient and Observation, validate JSON structures, and document technical assumptions. | Student developer |
| Inadequate handling of sensitive data | Legal / ethical | Low | High | Med. | Apply pseudonymization, avoid RUT and names in operational databases, use simulated data, and document informed consent. | Student developer |
| Low participation in usability tests | Validation | Medium | Med. | Med. | Plan tests with available caregivers, use simulated scenarios, and apply the SUS Scale as a standardized instrument. | Student / pilot participants |
| AWS Academy credit limit | Technical / economic | Medium | Med. | Med. | Stop the EC2 instances at the end of each session, record credit consumption in the logbook, and keep Render, Vercel, and Supabase as the main deployment. | Student developer |
| Delays due to academic workload | Planning | Medium | Med. | Med. | Work in three-week sprints with minimum milestones, prioritize critical tasks, keep a progress logbook, and raise early warnings to the faculty advisor. | Student |
| False positives or negatives in detection | Technical | Medium | High | High | Calibrate the threshold rules with labeled synthetic data and measure sensitivity with a confusion matrix; Isolation Forest will be incorporated in Phase 3. | Student developer |
| Limits of free cloud plans | Technical / economic | Medium | Med. | Med. | Monitor Supabase, Render, and Vercel usage, reduce the simulator's sending frequency, and document AWS Academy as an academic evidence environment and a future scaling path to production. | Student developer |

### 7.1. Test Plan

The test plan verifies the indicators in Table 3 through four types of test, identified by a prefix (Table 14). The test cases in Table 15 are run with synthetic data generated by the simulator, without data from real people.

Table 14. DomoVida testing strategy

| Prefix | Test type | What it verifies | Tool | Sprint |
| --- | --- | --- | --- | --- |
| PU | Unit | Isolated functions: threshold rules and pseudonymization | pytest | S3–S4 |
| PI | Integration | Communication between SQLite3, FastAPI, and Supabase (synchronization, triggers, RLS) | pytest, Postman, SQL queries | S4–S5 |
| PR | Performance | Latency of alerts and REST endpoints under load | Postman, Locust, timestamps | S5 |
| PS | Security | Authentication, role-based authorization, input validation, protection of sensitive information, and RLS | SQL audit + OWASP ZAP | S5 |

Table 15. Test cases

| ID | Case | Input or condition | Expected result | Indicator |
| --- | --- | --- | --- | --- |
| PU-01 | Fall rule | Accelerometer reading with Z = 18 m/s² | Fall-type event with alerta = true | Detection using threshold rules |
| PU-02 | Gas, smoke, and inactivity rules | Gas 520 ppm, smoke 820 ppm, and PIR with no movement for 31 min; control with gas 480 ppm | Alert in all three cases and none in the control | Detection using threshold rules |
| PU-03 | Pseudonymization | Test RUT entered in the consent | A salted SHA-256 hash is saved; the RUT does not appear in plain text | Data protection |
| PI-01 | Synchronization after a network outage | 10-min outage with events generated by the simulator | 100% of events in SQLite3 and synchronized with Supabase on reconnection (sync_status) | Offline continuity; Hybrid synchronization |
| PI-02 | Trigger crear_alerta_automatica | Insertion of an event with alerta = true | Alert automatically created in the alertas table | Database automation |
| PI-03 | RLS policies in Supabase | Query to the data tables with the anonymous key (anon role) | 0 rows returned on 100% of the protected tables | Data protection |
| PR-01 | Alert latency and delivery | 30 simulated falls | WebSocket < 1 s; ntfy < 2 s and more than 95% delivered | Critical alert latency; ntfy delivery |
| PR-02 | Load on REST endpoints | Concurrent users simulated with Locust on /api/sensor-data and /api/eventos | Response time under 200 ms | REST endpoint latency |
| PS-01 | Endpoint authentication | Request to protected endpoints without a token or with an invalid token | 401/403 response in 100% of attempts | Data protection |
| PS-02 | Critical end-to-end flow | Simulated fall on the public URLs, repeated 30 times | Detection → alert → response recorded with status and time, in less than 3 s | Alert traceability; Leaflet visualization |

Test environment:

- Local: Python 3.14.7, SQLite3, and Docker Compose on the development computer.

- Cloud: backend on Render (Python 3.11.9), dashboard on Vercel, and database on Supabase; backend replica on AWS Academy (EC2).

- Data: only synthetic data from the 8-sensor simulator or pseudonymized data.

- Browsers: Desktop Chrome and mobile Chrome.

Evidence:

- pytest reports and exported Postman collections.

- Locust HTML reports and timestamped logs.

- Screenshots and video of the critical flow.

- Sprint 5 test report (milestone H5), stored in GitHub and backed up on S3.

# PART III: PLANNING, EVIDENCE, AND CLOSING

Introductory note: Part III consolidates the portfolio evidence, the work plan, the Gantt chart, the work breakdown structure, the conclusions, the glossary, and the final references of the report.

## 8. Project Evidence

The evidence for the DomoVida APT Project is detailed below by phase. All of it is individual, since the project is carried out individually, and each item is associated with the milestone it allows to be verified:

Table 16. DomoVida project evidence

| Phase and Type | Official File Name | Technical Description | Academic Justification |
| --- | --- | --- | --- |
| Phase 1 Individual | VERGARA_ANDRES_1.1_ APT122_AutoevaluacionCompetenciasFase1.docx | Student worksheet analyzing achievement levels of the graduate profile competencies. | Supports the foundation of the project according to the disciplinary competencies. |
| Phase 1 Individual | VERGARA_ANDRES_1.2_ APT122_DiarioReflexionFase1.docx | Personal reflection log on cross-cutting courses and Capstone projections. | Connects the student's interest with the design and engineering of DomoVida. |
| Phase 1 Individual | VERGARA_ANDRES_1.3_ APT122_AutoevaluacionFase1.docx | Formative self-assessment of the initial feasibility of the degree project. | Certifies the basic academic consistency of the technical proposal. |
| Phase 1 Individual | Presentacion_Proyecto_Fase1.pptx | Slides on architecture and technical requirements presented to the faculty advisor. | Conceptually validates the design decisions of the care software. |
| Phase 1 Individual | 1.4_APT122_FormativaFase1.docx | Formative assessment of Phase 1 applied in a workshop on the design components. | Records the instructor's technical feedback in early stages (H2). |
| Phase 1 Individual | VERGARA_ANDRES_1.5_ GuiaEstudiante_Fase 1_Definicion Proyecto.docx | Definition report detailing the rationale, objectives, indicators, methodology, risks, work plan, WBS, and Gantt. | Consolidates the rationale, objectives, indicators, and planning of the project (H2). |
| Phase 1 Individual | PLANILLA DE EVALUACION FASE 1.xlsx | Phase 1 evaluation rubric completed by the faculty advisor. | Records the formal evaluation of the definition stage. |
| Phase 2 Individual | DomoVida GitHub repository (code and README) | Code for the simulator, FastAPI API, and React dashboard, with commit history by sprint. | Demonstrates the incremental progress of SO1, SO2, and SO3 (H3 and H4). |
| Phase 2 Individual | Public URLs (Render and Vercel) and demonstration video | Deployed prototype and video of the fall → detection → alert → response flow. | Evidence that the critical flow works end to end (H4). |
| Phase 2 Individual | VERGARA_ANDRES_2.4 and 2.6 (Phase 2 reports) | Technical documentation of the development and architecture decisions. | Formally records the close of the development phase (H4). |
| Phase 3 Individual | DomoVida test report | Results of latency, load, HL7 FHIR validation, and data audit. | Measures the indicators in Table 3 (H5). |
| Phase 3 Individual | SUS Scale results | Questionnaires administered to caregivers and family members, with the average score. | Validates the usability of the dashboard with real users (H6). |
| Phase 3 Individual | Final report and defense presentation | Consolidated portfolio document and oral presentation. | Closes the project and demonstrates achievement of the general objective (H6). |

## 9. Work Plan

The following work plan details the activities needed to meet each objective, associated with the graduate profile competencies, with their resources, duration, facilitators, and obstacles. In all activities the person responsible is the student, who assumes the Scrum roles described in Table 5.

Table 17. DomoVida project work plan

| Competency | Activity | Description | Resources | Duration | Facilitators | Obstacles and how they are addressed |
| --- | --- | --- | --- | --- | --- | --- |
| Manage IT projects | Sprint 1: Requirements gathering and planning | Analysis of the problem, requirements, user stories, Product Backlog, repository, and logbook. | GitHub Projects, Git, Obsidian, Conda | 3 weeks (W1–W3) | Course guides and prior experience in project management. | Very broad requirements: they are prioritized in the backlog with a focus on falls and emergencies. |
| Develop software solutions; Build data models | Sprint 2: Architecture and data design | Edge-Cloud architecture, critical flow, entity-relationship model, risks, Guide 1.5, and presentation. | draw.io, VS Code, PowerPoint | 3 weeks (W4–W6) | Feedback from the faculty advisor. | Changes of approach: they are recorded as technical decisions and the backlog is adjusted. |
| Develop software solutions | Sprint 3: Capture and detection (SO1) | 8-sensor simulator, detection rules, SQLite3 persistence, and base API. | Python, FastAPI, SQLite3 | 3 weeks (W7–W9) | Official FastAPI and SQLite documentation. | No physical hardware: simulated sensors with fall scenarios are used. |
| Build data models; Develop software solutions | Sprint 4: Cloud, interoperability, and dashboard (SO2 and SO3) | Synchronization with Supabase, HL7 FHIR, pseudonymization, RLS, React dashboard, WebSocket, ntfy, and deployment (Render, Vercel, and AWS Academy with Docker). | Supabase, Render, Vercel, React, ntfy, Docker, AWS Academy | 3 weeks (W10–W12) | Free plans and open documentation. | IPv6 network restrictions: IPv4 Session Pooler; React version conflicts: pinned version. |
| Perform certification tests | Sprint 5: Technical certification | Latency and load tests, HL7 FHIR validation, and data audit. | Postman, Locust, pytest, HL7 FHIR validator | 3 weeks (W13–W15) | Free and standardized testing tools. | False positives: threshold adjustment with labeled synthetic data. |
| Perform certification tests; Manage IT projects | Sprint 6: User validation and closing | Application of the SUS Scale, adjustments, final report, and defense rehearsal. | Google Forms, Word, PowerPoint | 3 weeks (W16–W18) | Network of contacts with caregivers and family members. | Low participation: outreach from W13 and short online sessions. |
| Manage IT projects | Cross-cutting: documentation and monitoring | Weekly logbook, backlog updates, and commits linked to the WBS. | Obsidian, GitHub | 18 weeks | Continuous progress tracking. | Academic and work load: fixed work blocks every week. |

## 10. Semester Gantt Chart

The semester Gantt chart is presented in Figure 2 and is also available in the GitHub repository as gantt-domovida.png. The diamonds (◆) mark the six sprint-closing milestones described in Table 4.

Figure 2. DomoVida semester Gantt chart (weeks 1 to 18)

| Activity / Deliverable | S1 | S2 | S3 | S4 | S5 | S6 | S7 | S8 | S9 | S10 | S11 | S12 | S13 | S14 | S15 | S16 | S17 | S18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements gathering and Product Backlog | ■ | ■ | ■ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Guides 1.1 and 1.2 | ■ | ■ | ■ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Architecture, critical flow, and data design |  |  |  | ■ | ■ |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Guide 1.3, Guide 1.5, and Phase 1 presentation |  |  |  |  | ■ | ■ |  |  |  |  |  |  |  |  |  |  |  |  |
| SO1: 8-sensor simulator and local detection |  |  |  |  |  |  | ■ | ■ | ■ |  |  |  |  |  |  |  |  |  |
| SO1: base FastAPI API and SQLite3 |  |  |  |  |  |  |  | ■ | ■ |  |  |  |  |  |  |  |  |  |
| SO2: Supabase, HL7 FHIR, and pseudonymization |  |  |  |  |  |  |  |  |  | ■ | ■ |  |  |  |  |  |  |  |
| SO3: React dashboard and alerts (WebSocket and ntfy) |  |  |  |  |  |  |  |  |  | ■ | ■ | ■ |  |  |  |  |  |  |
| Deployment (Render, Vercel) and Phase 2 report |  |  |  |  |  |  |  |  |  |  |  | ■ |  |  |  |  |  |  |
| Latency and load tests and FHIR validation |  |  |  |  |  |  |  |  |  |  |  |  | ■ | ■ |  |  |  |  |
| Data audit |  |  |  |  |  |  |  |  |  |  |  |  |  | ■ | ■ |  |  |  |
| Evaluation with the SUS Scale |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ■ | ■ |  |
| Final report and oral defense |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ■ | ■ |
| ◆ Sprint milestones |  |  | ◆ |  |  | ◆ |  |  | ◆ |  |  | ◆ |  |  | ◆ |  |  | ◆ |

### 10.1. Traceability Matrix

The traceability matrix connects each specific objective with its user stories, the component that implements them, the test that verifies them, and the evidence that demonstrates it (Table 18). The test prefixes are described in Table 19.

Table 18. Traceability matrix OE → Story → Component → Test → Evidence

| OE | Story | Component | Test | Evidence |
| --- | --- | --- | --- | --- |
| SO1 | HU-01 | backend/simulate_sensors.py and threshold rules (fall) | PU-01 | pytest report |
| SO1 | HU-04, HU-05 | Gas, smoke, and inactivity rules; GET /api/alertas/inactividad | PU-02 | pytest report |
| SO1 | HU-03 | SQLite3 local database (backend/database.py) | PI-01 | Record of the disconnection test |
| SO2 | HU-03 | POST /api/sensor-data and sync_status trigger in Supabase | PI-01 | Comparative count SQLite3 vs. Supabase |
| SO2 | HU-01 | Trigger crear_alerta_automatica (PL/pgSQL) | PI-02 | Query on the alertas table |
| SO2 | HU-08 | Pseudonymization and RLS policies in Supabase | PU-03, PI-03 | SQL audit |
| SO2 | HU-11 | FastAPI API on Render and on EC2 (Docker) | PR-02 | Locust HTML report |
| SO3 | HU-01, HU-02 | WebSocket /api/ws/alertas and ntfy notifier | PR-01 | Timestamps and ntfy log |
| SO3 | HU-06, HU-07, HU-09, HU-10 | React dashboard: History, Location (Leaflet), consent, and PATCH /api/alertas/{id}/resolver | PS-02 | Video of the critical flow |
| SO3 | HU-12 | React dashboard deployed on Vercel | SUS scale | SUS questionnaire results |

Table 19. Test prefixes

| Prefix | Meaning | Scope |
| --- | --- | --- |
| PU | Unit test | An isolated function or rule |
| PI | Integration test | Two or more components that communicate (SQLite3, FastAPI, Supabase) |
| PR | Performance test | Response times and behavior under load |
| PS | Security test | Authentication, authorization, input validation, and protection of sensitive data |

## 11. Work Breakdown Structure (WBS)

The WBS summarizes the technical and academic scope of DomoVida. It is organized by phases and sprints, so that each work package is associated with a verifiable milestone and with the Product Backlog on the Kanban board.

DOMOVIDA PROJECT: IoT MONITORING AND ASSISTANCE
│
├── 1.1 PHASE 1: PROJECT DEFINITION (Weeks 1 to 6)
│   ├── 1.1.1 Sprint 1: Requirements gathering and planning (Milestone H1)
│   │   ├── 1.1.1.1 Competency Self-Assessment (VERGARA_ANDRES_1.1)
│   │   ├── 1.1.1.2 Phase 1 Reflection Journal (VERGARA_ANDRES_1.2)
│   │   └── 1.1.1.3 Product Backlog and GitHub repository
│   └── 1.1.2 Sprint 2: Design (Milestone H2)
│       ├── 1.1.2.1 Feasibility Self-Assessment (VERGARA_ANDRES_1.3)
│       ├── 1.1.2.2 Workshop Formative Rubric (1.4_APT122)
│       ├── 1.1.2.3 Edge-Cloud architecture and critical flow
│       ├── 1.1.2.4 Project Definition Guide (VERGARA_ANDRES_1.5)
│       └── 1.1.2.5 Project Presentation (Phase 1)
│
├── 1.2 PHASE 2: DEVELOPMENT AND CONSTRUCTION (Weeks 7 to 12)
│   ├── 1.2.1 Sprint 3: Capture and detection — SO1 (Milestone H3)
│   │   ├── 1.2.1.1 8-sensor simulator (scripts/simulate_sensors.py)
│   │   ├── 1.2.1.2 Local detection module (threshold rules)
│   │   ├── 1.2.1.3 Local resilience database (SQLite3)
│   │   └── 1.2.1.4 Base asynchronous REST API (FastAPI)
│   └── 1.2.2 Sprint 4: Cloud, interoperability, and dashboard — SO2 and SO3 (Milestone H4)
│       ├── 1.2.2.1 Synchronization with Supabase PostgreSQL (triggers PL/pgSQL)
│       ├── 1.2.2.2 HL7 FHIR resources (Patient, Observation)
│       ├── 1.2.2.3 Pseudonymization and RLS (Law No. 21.719)
│       ├── 1.2.2.4 Caregiver dashboard in React (Vercel)
│       ├── 1.2.2.5 Alerts: WebSocket and ntfy
│       └── 1.2.2.6 Phase 2 Reports (VERGARA_ANDRES_2.1, 2.4, and 2.6)
│
└── 1.3 PHASE 3: CERTIFICATION, CLOSURE, AND DEFENSE (Weeks 13 to 18)
    ├── 1.3.1 Sprint 5: Technical certification (Milestone H5)
    │   ├── 1.3.1.1 Unit and integration tests (pytest, Postman)
    │   ├── 1.3.1.2 Latency and load tests (Locust)
    │   ├── 1.3.1.3 HL7 FHIR resource validation
    │   └── 1.3.1.4 Data audit
    └── 1.3.2 Sprint 6: User validation and closure (Milestone H6)
        ├── 1.3.2.1 Usability tests with the SUS Scale
        ├── 1.3.2.2 Final Reflection Journal (VERGARA_ANDRES_3.1)
        ├── 1.3.2.3 Consolidated Final Portfolio Report
        └── 1.3.2.4 Final Presentation and Oral Defense

Control and management note: For continuous interactive control, the file edt-domovida.xlsx has been prepared as an agile worksheet available in the project's GitHub repository. This file includes status validation lists and dynamic formulas to recalculate key performance indicators in real time.

### 11.1. Repository Structure

The project's code and documentation are maintained in a single GitHub repository, organized by layers (backend, frontend, and documentation). Each commit is linked to the corresponding WBS code.

domovida-backend/
├── backend/
│   ├── main.py                 (FastAPI API and router registration)
│   ├── routers/                (sensor, event, alert, health, websocket, fhir)
│   ├── simulate_sensors.py     (8-sensor simulator)
│   ├── database.py · models.py · schemas.py
│   ├── notifier.py             (ntfy notifications)
│   ├── websocket_manager.py    (real-time alerts)
│   ├── requirements.txt · runtime.txt · Procfile
│   ├── Dockerfile              (backend image)
│   └── test_websocket.py
├── frontend/
│   ├── src/                    (App.tsx, MapaHogar.tsx, Consentimiento.tsx, useWebSocket.ts)
│   ├── package.json
│   ├── Dockerfile · .dockerignore (built with Node, served with Nginx)
│   └── index.html
├── docs/
│   ├── fase1/                  (individual and group evidence, and planning)
│   ├── fase2/                  (individual, group, and project evidence:
│   │                            data sheets, agile, tests, screenshots)
│   ├── fase3/                  (completed in Phase 3)
│   └── README.md               (evidence index by phase)
├── docker-compose.yml          (orchestrates backend and frontend)
├── README.md
└── .gitignore

Table 20. DomoVida project links

| Resource | Link | Purpose |
| --- | --- | --- |
| GitHub Repository | https://github.com/AndresVergara74/domovida-backend | Source code, documentation, and evidence |
| Backend (Render) | https://domovida-backend.onrender.com | FastAPI API; documentation at /docs |
| Web dashboard (Vercel) | https://domovida-backend.vercel.app | Caregiver dashboard in React |
| Kanban board (GitHub Projects) | https://github.com/users/AndresVergara74/projects/1 | Product Backlog and sprint tracking |
| Notifications (ntfy) | Topic domovida-seguro-2026 | Caregiver push notification channel |

## 12. Comparative Framework: DomoVida versus Existing Solutions in Chile

To place the DomoVida proposal within the ecosystem of telecare and monitoring solutions for older adults in Chile, a comparative analysis is presented with QUIDA, developed by the ITiSB of Universidad Andrés Bello, and Mis Tatas, a Chilean telecare startup (Instituto de Tecnología para la Innovación en Salud y Bienestar [ITiSB-UNAB], 2025; Mis Tatas, 2025).

### 12.1. QUIDA (ITiSB-UNAB)

QUIDA is a non-invasive monitoring system developed by the Instituto de Tecnología para la Innovación en Salud y Bienestar of Universidad Andrés Bello, under the direction of Carla Taramasco. It uses low-resolution thermal sensors, Lidar, and environmental sensors, with no cameras or wearable devices. Its approach is based on learning routines, detecting deviations, and alerting in risk situations, while safeguarding user privacy (ITiSB-UNAB, 2025).

### 12.2. Mis Tatas

Mis Tatas is a Chilean telecare startup oriented toward older adults. Its AMAIA suite combines sensors, artificial intelligence, and a 24/7 telecare center to respond to emergencies such as SOS, falls, gas leaks left on, fires, inactivity, theft, and getting lost. Its model stands out for integrating permanent human support with monitoring technology (Mis Tatas, 2025).

### 12.3. Comparison Table: DomoVida vs. QUIDA vs. Mis Tatas

Table 21. Comparison between DomoVida, QUIDA, and Mis Tatas

| Feature | QUIDA (UNAB) | Mis Tatas | DomoVida |
| --- | --- | --- | --- |
| Type of organization | Academic research / technology startup | Commercial technology startup | Academic prototype |
| Passive sensors without cameras | ✅ Yes | ✅ Yes | ✅ Yes |
| Fall detection | ✅ 89% accuracy | ✅ Yes (7 emergencies) | ✅ In development (threshold rules; Isolation Forest and LSTM in future stages) |
| AI / machine learning | ✅ Yes (pattern learning) | ✅ Yes (AMAIA) | ⏳ Planned post-prototype |
| HL7 FHIR / Clinical interoperability | ❌ Not reported | ❌ Not reported | ✅ Yes (designed from the start) |
| Edge computing / offline operation | ❌ Not reported | ❌ Not reported | ✅ Yes (local SQLite3) |
| Open source | ❌ No | ❌ No | ✅ Yes |
| Human telecare center | ❌ No | ✅ Yes (24/7) | ⚠️ Planned |
| Published clinical validation | ✅ Yes (Taramasco et al., 2023) | ❌ Not published | ⏳ Pending |
| Price / model | Not defined (commercial phase) | $10,000-$35,000 per month | Academic / to be defined |

### 12.4. DomoVida's Differentiation

DomoVida differs from QUIDA and Mis Tatas in three fundamental aspects:

Clinical interoperability (HL7 FHIR): DomoVida incorporates the HL7 FHIR standard from the design stage (HL7 International, 2023), which allows its future integration with the Chilean health ecosystem, in line with the guidelines of the CENS (CENS, 2022). Neither QUIDA nor Mis Tatas reports this capability, which limits their potential for integration with electronic health records and hospital systems.

Edge computing and offline resilience: DomoVida operates with local SQLite3 persistence (Hipp, 2024), ensuring operational continuity even without an internet connection, a critical factor in homes with limited connectivity. This capability is not reported in the existing solutions.

Open-source architecture: DomoVida is an open-source project, which allows auditing, extensibility, and adaptation by the community. QUIDA and Mis Tatas are closed, proprietary solutions.

These differences position DomoVida as an academic, open solution prepared to integrate into the Chilean health system, unlike the existing closed and commercial solutions.

## 13. Conclusions

In conclusion, DomoVida is presented as a relevant, viable IoT platform aligned with the graduate competencies of the Ingeniería en Informática program, by integrating software development, data modeling, quality assurance, and project management in a solution aimed at a relevant social problem: the safe support of older adults in their home environment. The incorporation of IoT, edge computing, HL7 FHIR interoperability, security by design, and usability validation makes it possible to structure an academic prototype with measurable, traceable, and defensible technical criteria.

Likewise, the project delimits its scope by focusing on the functional demonstration of the prototype, without promising clinical certification or a production deployment outside the academic context. The focus on the critical flow fall → detection → alert → caregiver organizes the three specific objectives and makes it possible to measure progress with clear milestones in each sprint, under a logic of continuous improvement and ethical responsibility in the handling of sensitive data, in accordance with Law No. 21.719.

Within the context of the Chilean ecosystem of telecare solutions, DomoVida is positioned as a complementary alternative to QUIDA and Mis Tatas. While QUIDA has reported clinical results (Taramasco et al., 2023) and Mis Tatas operates a commercial model with a telecare center (Mis Tatas, 2025), DomoVida contributes an open, interoperable architecture that can be integrated with the Chilean health system, an aspect that current solutions do not report.

The conceptual basis of DomoVida rests on complex systems science, inspired by the work of Jacques Demongeot and its influence on the research of Carla Taramasco, which frames health and well-being as phenomena emerging from the interaction among the individual, their social environment, and their physical environment (Taramasco, 2011). This view goes beyond the traditional reactive approach and positions DomoVida as a platform capable of learning, anticipating, and accompanying.

In this way, DomoVida represents not only a software solution applied to digital health, but also an opportunity to demonstrate technical mastery, professional judgment, and commitment to the well-being of older adults. Its development will make it possible to consolidate key learnings from the educational process and to project a solid foundation for future stages of validation, scaling, or integration with real social and health care ecosystems.

Finally, DomoVida is envisioned as a technological solution for preventive support that seeks to detect relevant changes in the routine of the older adult and to support their autonomy without intruding on their everyday environment. In a country that is aging—where 84% of the population believes that Chile is “Little” or “Not at all” prepared for the needs of older people (SENAMA-Universidad de Chile, 2025)—the project proposes a responsible way of applying technology to home care: anticipating risks, supporting decisions, and contributing to the well-being of older adults.

## 14. Glossary of Technical Terms

Table 22. Glossary of technical terms

| Term | Definition |
| --- | --- |
| API REST | Application programming interface based on REST principles, used to connect backend services, frontend, and external systems. |
| Edge Computing | Data processing close to where the data is generated (in the home), without depending on the cloud, to respond quickly and keep operating without internet. |
| Docker | Platform that packages an application and its dependencies into containers, so that it runs the same way on any machine or server. |
| EC2 (Elastic Compute Cloud) | Amazon Web Services offering that provides virtual servers in the cloud; in DomoVida it hosts the backend replica on AWS Academy. |
| HL7 FHIR | International standard for structuring and exchanging clinical information through interoperable resources and modern APIs. |
| Isolation Forest | Unsupervised machine learning algorithm used to detect anomalies by isolating atypical observations. |
| LSTM | Long Short-Term Memory, a recurrent neural network architecture oriented to the analysis of complex temporal patterns. |
| Ntfy | Open-source service for sending push notifications to phones and computers through HTTP requests. |
| RLS (Row Level Security) | PostgreSQL mechanism that restricts, row by row, which data each user can read or modify. |
| S3 (Simple Storage Service) | Amazon Web Services object storage service, used to store files such as backups and evidence. |
| Pseudonymization | Data protection technique that replaces direct identifiers with codes or pseudonyms to reduce identification risks. |
| SUS (System Usability Scale) | Standardized 10-item questionnaire that yields a usability score from 0 to 100. |
| WebSocket | Bidirectional, persistent communication protocol that allows alerts to be sent to the browser in real time. |

## 15. References

- Bangor, A., Kortum, P., & Miller, J. (2009). Determining what individual SUS scores mean: Adding an adjective rating scale. Journal of Usability Studies, 4(3), 114–123.

- Centro Nacional en Sistemas de Información en Salud (CENS). (2022). Estándares y lineamientos técnicos de interoperabilidad en salud digital. Santiago de Chile. https://www.cens.cl

- Hipp, D. R. (2024). SQLite documentation: base de datos relacional local embebida para persistencia sin conexión. https://www.sqlite.org/docs.html

- HL7 International. (2019). FHIR R4: Fast Healthcare Interoperability Resources. https://www.hl7.org/fhir/

- Instituto de Tecnología para la Innovación en Salud y Bienestar (ITiSB-UNAB). (2025). QUIDA: Sistema de monitoreo no invasivo para adultos mayores. https://itisb.unab.cl

- Instituto Nacional de Estadísticas (INE). (2022). Estimaciones y proyecciones de la población de Chile 1992-2050. https://www.ine.gob.cl

- Liu, F. T., Ting, K. M., & Zhou, Z.-H. (2008). Isolation forest. In 2008 Eighth IEEE International Conference on Data Mining (pp. 413–422). IEEE. https://doi.org/10.1109/ICDM.2008.17

- Meta Platforms. (2023). React: documentación oficial para el desarrollo de interfaces de usuario. https://react.dev

- Mis Tatas. (2025). AMAIA: Adulto Mayor Asistido por Inteligencia Artificial. https://mistatas.com/

- ntfy. (2024). ntfy documentation: Send push notifications to your phone or desktop via PUT/POST. https://docs.ntfy.sh

- Organización Mundial de la Salud (OMS). (2021a). Caídas [Fact sheet]. https://www.who.int/es/news-room/fact-sheets/detail/falls

- Organización Mundial de la Salud (OMS). (2021b). Envejecimiento y salud [Fact sheet]. https://www.who.int/es/news-room/fact-sheets/detail/ageing-and-health

- Pedregosa, F., Varoquaux, G., Gramfort, A., Michel, V., Thirion, B., Grisel, O., Blondel, M., Prettenhofer, P., Weiss, R., Dubourg, V., Vanderplas, J., Passos, A., Cournapeau, D., Brucher, M., Perrot, M., & Duchesnay, É. (2011). Scikit-learn: Machine learning in Python. Journal of Machine Learning Research, 12, 2825–2830.

- Ramírez, S. (2023). FastAPI: documentación oficial para el desarrollo de APIs modernas con Python 3.7+. https://fastapi.tiangolo.com

- República de Chile. (1999). Ley N° 19.628: Sobre protección de la vida privada. Biblioteca del Congreso Nacional. https://www.bcn.cl/leychile/navegar?idNorma=141599

- República de Chile. (2012). Ley N° 20.584: Regula los derechos y deberes que tienen las personas en relación con acciones vinculadas a su atención en salud. Biblioteca del Congreso Nacional. https://www.bcn.cl/leychile/navegar?idNorma=1039348

- República de Chile. (2024). Ley N° 21.719: Regula la protección y el tratamiento de los datos personales y crea la Agencia de Protección de Datos Personales. Biblioteca del Congreso Nacional. https://www.bcn.cl/leychile/navegar?idNorma=1209272

- Schwaber, K., & Sutherland, J. (2020). La guía de Scrum: La guía definitiva de Scrum — Las reglas del juego. Scrum.org. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-Spanish-Latin-South-American.pdf

- SENAMA-Universidad de Chile. (2025). 8° Encuesta Nacional de Inclusión y Exclusión Social de las Personas Mayores. Santiago de Chile.

- Supabase Inc. (2024). Supabase documentation: base de datos PostgreSQL, autenticación y servicios backend en la nube. https://supabase.com/docs

- Taramasco, C. (2011). Impact de l'obésité sur les structures sociales et impact des structures sociales sur l'obésité [Doctoral dissertation, École Polytechnique; supervised by J. Demongeot]. Paris.

- Taramasco, C., et al. (2023). Non-invasive monitoring system for fall detection and quality of life improvement in older adults. Sensors, 23(1), 268. https://doi.org/10.3390/s23010268