DUOC UC
School of Computer Engineering and Telecommunications

────────────────────────────

GUIDE 1.5: APT PROJECT DEFINITION REPORT

DomoVida: IoT Platform for Predictive Monitoring and Intelligent Assistance for Older Adults at Home

A silent and intelligent guardian for well-being at home

Capstone Course (PTY4614)

## Executive Summary

DomoVida is an IoT platform for predictive monitoring and intelligent assistance designed for older adults living at home. It integrates non-invasive sensors, edge computing, anomaly detection through artificial intelligence, and HL7 FHIR interoperability to anticipate risks, enable timely responses, and safeguard user autonomy and privacy, in compliance with Chilean regulatory frameworks.

The system architecture combines local processing, hybrid persistence (SQLite3 and Supabase/PostgreSQL), a React-based dashboard for caregivers, and Twilio-powered alerts. This integration ensures operational continuity, provides actionable information, and enables timely responses to critical events detected in the user's routine.

The overall objective of the project is to design, develop, and implement DomoVida as a secure, interoperable IoT platform focused on home-based care for older adults. Its specific objectives address sensor infrastructure, local telemetry processing, HL7 FHIR interoperability, protection of sensitive data under Chilean law, and deployment of a usable dashboard for family members and caregivers.

The methodology follows an individual adaptation of Scrum, organized into three academic phases and six sprints: definition, development, and certification. Each sprint is linked to verifiable deliverables, portfolio evidence, and management and validation tools such as GitHub Projects, Obsidian, FastAPI, Postman, Locust, and the SUS Scale.

The report defines performance indicators to evaluate interoperability, anomaly detection, pseudonymization, usability, and critical alert latency. The scope is limited to a technical and academic validation of the prototype, without committing to clinical certification or production implementation in healthcare facilities.

In summary, the report presents DomoVida as a relevant and viable academic prototype, aimed at demonstrating the integrated application of software, data, interoperability, security, and project management in a digital health solution for home-based older adult care.

# PART I: FOUNDATION AND CONTEXT

Introductory note: Part I brings together the student's personal background, the general description of the project, and the initial justification for DomoVida. These elements establish the academic, technical, and professional context that supports the development of the report.

## 1. Personal Background

| Field | Detail |
| --- | --- |
| Student Name | Andrés Rodrigo Vergara Acevedo |
| ID Number | 12.885.092-9 |
| Program | Computer Engineering (Software Development Major) |
| Campus | Viña del Mar |

## 2. Project Description

Table 2. General description of the APT Project

| Field | Detail |
| --- | --- |
| Project Name | DomoVida: IoT Platform for Predictive Monitoring and Intelligent Assistance for Older Adults at Home |
| Area(s) of expertise | Biomedical Informatics, Digital Health, Requirements Engineering, Backend Development, Databases, and Internet of Things (IoT). |
| Graduate Competencies | 1. Develop software solutions using techniques that systematize development and maintenance. 2. Build data models to support organizational requirements according to a scalable design. 3. Perform certification testing of products and processes using best practices. 4. Manage IT projects by providing alternatives for decision-making. |

## 3. Project Justification

### 3.1. Project Relevance: Population Aging in Chile and its Theoretical Foundations

Chile faces a sustained demographic aging process. According to the National Institute of Statistics (INE, 2022), the population of people aged 60 and over has increased progressively: in 1992 they represented 9.5% of the population, in 2022 they reached 18.1%, and it is projected that by 2050 they will represent 32.1% of the country's inhabitants. In this context, the aging-in-place model promotes autonomy and safe permanence of older adults in their familiar environment.

This aging is also reflected in household composition. The percentage of single-person households increased from 8.3% in 1992 to 21.8% in 2024. This growth has intensified mainly due to the increase in older adults living alone: single-person households of people over 65 years grew from 115,000 to over 529,000 between 1992 and 2024 (CEP Chile, 2026). Currently, 14.6% of older adults in Chile live in solitary conditions (Observatorio UC-Confuturo), and 49.2% report feeling lonely, with more than half (55%) at risk of social isolation.

The 8th National Survey on Inclusion and Social Exclusion of Older Adults (SENAMA-University of Chile, 2025) reveals that 84% of Chileans believe that the country is “Little” or “Not at all” prepared for the needs of older adults. This gap between population aging and institutional preparedness constitutes the core problem that DomoVida seeks to address.

#### 3.1.1. Theoretical Foundations: The Legacy of Jacques Demongeot and the Science of Complex Systems

The conception of DomoVida is grounded in the principles of complex systems science, whose development has been led by French researcher Jacques Demongeot, professor at the École Polytechnique de Paris and doctoral thesis advisor to Dr. Carla Taramasco (current director of ITiSB-UNAB).

Demongeot has worked extensively on modeling social networks, dynamic systems, and mathematical epidemiology. His approach focuses on understanding how interactions between individuals, their environment, and information flows generate emergent patterns that are not predictable from the analysis of isolated components. This perspective is fundamental to DomoVida, as aging cannot be addressed solely as a biomedical problem but as a systemic phenomenon involving physical, psychological, social, technological, and regulatory variables.

In his doctoral thesis, "Impact de l'obésité sur les structures sociales et impact des structures sociales sur l'obésité" (Impact of obesity on social structures and impact of social structures on obesity), Taramasco demonstrated that social networks and physical environments decisively influence people's health. This principle applies directly to DomoVida: the home environment, the support network (family members, caregivers), and interaction with technology constitute a complex system where the safety and autonomy of older adults depend on multiple interrelated factors.

DomoVida adopts the approach of Demongeot and Taramasco by considering that monitoring should not be limited to detecting isolated events (falls, gas leaks) but should be integrated into a care ecosystem that anticipates risks through the analysis of temporal and relational patterns. The platform not only collects data; it learns the user's routine, identifies deviations, and generates contextualized alerts, in line with the vision that health is an emergent phenomenon of the interaction between the individual, their environment, and their social network.

### 3.2. Project Description

DomoVida is a modular, open-source IoT platform for predictive monitoring and intelligent assistance for older adults at home. It integrates edge computing, hybrid persistence using SQLite3 and Supabase/PostgreSQL, local analysis with Isolation Forest, a React-based dashboard, early alerts through Twilio, and HL7 FHIR clinical interoperability. This architecture organizes health-related data securely and prepares the prototype for potential future integration with the Chilean digital health ecosystem, in line with the guidelines of the National Center for Health Information Systems (CENS, 2022).

### 3.3. Definition of Key Technical Terms

The key technical terms used in this report are defined in the Glossary of Technical Terms (Section 14), including IoT, edge computing, artificial intelligence, HL7 FHIR, Isolation Forest, and LSTM. Their definitions delimit the technical scope of DomoVida and support its academic evaluation.

### 3.4. Relevance to the Graduate Profile

DomoVida provides evidence of the core competencies of Duoc UC's Computer Engineering program. The FastAPI backend and React interface relate to software development; hybrid persistence relates to data modeling; HL7 FHIR validation, load testing, and SUS Scale application relate to quality assurance; sprint management, logs, and Kanban boards relate to IT project management.

### 3.5. Alignment with Professional Interests

The project is aligned with the student’s professional interests in biomedical informatics, digital health, software development, databases, and IoT. DomoVida allows these areas to be integrated into a socially relevant solution focused on older adult care, while strengthening technical competencies in backend architecture, interoperability, data protection, and project management.

### 3.6. Development Feasibility

Technical feasibility is supported by a structured environment using Conda with Python 3.12 and the JetBrains educational suite. Temporal feasibility is framed within an 18-week academic schedule through iterative sprints. Economic feasibility is supported by student licenses for Microsoft Azure, the GitHub Student Pack, and the zero-cost Twilio sandbox. Key obstacles, such as home internet instability, are mitigated conceptually through hybrid persistence and local edge processing using SQLite3 (Hipp, 2024).

### 3.7. Ethical Validation and Consent

Any validation involving users, family members, or caregivers must consider informed consent, identity protection, and the exclusive use of simulated or pseudonymized data when applicable. This requirement is especially relevant because the project addresses older adults and sensitive health-related data, even within an academic prototype context.

Chilean Law No. 21.719 on personal data protection, which enters into force on December 1, 2026 and establishes a new protection standard inspired by the European GDPR (Republic of Chile, 2024), will be applied as a reference framework, together with Privacy by Design and Security by Design principles.

# PART II: OBJECTIVES, METHODOLOGY, AND RISK MANAGEMENT

Introductory note: Part II presents the project objectives, work methodology, measurement criteria, sprint organization, and the main analytical instruments for managing risks and feasibility.

## 4. Objectives

### 4.1. General Objective

To design, develop, and implement DomoVida, an IoT platform for predictive monitoring and intelligent assistance for older adults at home. The solution relies on edge computing, anomaly detection through artificial intelligence (Isolation Forest), HL7 FHIR interoperability, personal data protection (Law No. 21.719), and a usable dashboard validated with the SUS Scale, with the purpose of anticipating risks and supporting timely responses.

### 4.2. Specific Objectives

- 1. Design a low-impact, energy-efficient IoT infrastructure to select and integrate environmental and biomedical sensors that operate transparently for the user, ensuring constant data capture without altering the autonomy of the older adult, under international WHO guidelines. A hybrid approach will be prioritized: GNSS/GPS for outdoor positioning and BLE/UWB/Wi-Fi for indoor positioning.

- 2. Develop a local Python algorithm to process telemetry in real time at the user's home, with the purpose of identifying behavioral patterns and anomalies that enable proactive responses and contribute to reducing emergency response latency.

- 3. Implement a communication layer based on the international HL7 FHIR standard, ensuring semantic and structural interoperability of the solution so that collected data follows CENS technical guidelines and can integrate with other digital health systems in Chile in future validation stages (National Center for Health Information Systems, 2022; HL7 International, 2023).

- 4. Establish a robust protection framework through a Security by Design architecture to ensure that the processing and storage of sensitive clinical data comply with Laws No. 19.628, No. 20.584, and No. 21.719 (Republic of Chile, 1999, 2012, 2024), applying encryption, pseudonymization, and role-based access control measures.

- 5. Design and deploy an interactive dashboard for family members and caregivers, focused on minimal-friction usability validated through the System Usability Scale, transforming complex technical and biometric variables into visual, clear, and actionable information to facilitate monitoring of the older adult's well-being.

### 4.3. Control Dashboard and Performance Indicators

To verify technical and academic compliance with the specific objectives during the development and certification phases, performance indicators associated with HL7 FHIR interoperability, detection algorithm precision, data governance, dashboard usability, and system performance will be used.

- IoT Infrastructure Integration (OE1): GitHub repository with IoT architecture diagrams and sensor simulation scripts. Target: minimum of 3 types of simulated environmental sensors (motion, temperature, presence) with data received, processed, and correctly stored in SQLite3, with data schema documented in Obsidian.

- HL7 FHIR Interoperability: CENS syntactic schema validator. Success is defined as achieving 100% compliance with the JSON structure of output clinical resources (Observation, Patient).

- AI Algorithm Precision: Confusion Matrix and ROC Curve from Scikit-learn to calibrate the Isolation Forest algorithm. Target: incident detection sensitivity greater than 85%, evaluated on a labeled synthetic dataset generated by the system's simulation script.

- Data Governance and Privacy by Design: Consistency audit of the relational database (SQLite3/PostgreSQL). Target: 100% of clinical records pseudonymized without direct identity data (ID number, name) in the operational database, in compliance with Law No. 21.719 (Republic of Chile, 2024).

- UX Acceptance and Usability: Standardized international 10-item usability questionnaire (SUS). Target: average score above 70.0 points (usability rated as "excellent").

- Software Performance: Endpoint latency measurement using Postman. Target: asynchronous sending of critical alerts via SMS/WhatsApp through the Twilio sandbox in less than 3.0 seconds (Twilio Inc., 2024).

### 4.4. Prototype Scope

The prototype scope will focus on demonstrating the functional viability of the proposed architecture through sensor simulation, local processing, hybrid persistence (SQLite3 and Supabase/PostgreSQL), alert generation, and data visualization for family members and caregivers.

This phase does not include real clinical certification or production implementation in healthcare facilities; instead, it focuses on technical and academic validation consistent with the portfolio’s objectives. The prototype will focus on:

- Validating communication between simulated sensors and the FastAPI backend.

- Verifying local (SQLite3) and cloud (Supabase/PostgreSQL) persistence.

- Confirming anomaly detection using Isolation Forest.

- Evaluating the usability of the React dashboard with the SUS Scale.

- Measuring critical alert latency through Twilio (sandbox).

The prototype does NOT include:

- Physical IoT devices (simulators will be used).

- Integration with real health systems (only HL7 FHIR schema validation).

- Clinical certification or regulatory approval for medical use.

- Productive deployment in healthcare facilities.

### 4.5. Expected Results Evaluation

The results of the DomoVida prototype will be evaluated by comparing the specific objectives, the performance indicators defined in Section 4.3, and the technical evidence generated during development. The evaluation will consider the following criteria:

- HL7 FHIR Schema Compliance: Syntactic verification of Patient and Observation resources using the CENS validator. 100% compliance is expected.

- Incident Detection Algorithm Sensitivity: Evaluation of the Isolation Forest through Confusion Matrix and ROC Curve, with a sensitivity target above 85% on labeled synthetic data.

- Correct Data Pseudonymization: Audit of the operational database (SQLite3 and PostgreSQL) to verify the absence of direct identifiers (ID number, name), in compliance with Law No. 21.719.

- Dashboard Usability: Application of the SUS Scale to a sample of caregivers and family members. An average score above 70 points is expected.

- Critical Alerts Performance: Endpoint latency measurement using Postman, with a target of sending SMS/WhatsApp alerts in less than 3.0 seconds.

In this way, the project validation will not depend solely on the existence of the software, but on measurable, documented results consistent with the academic competencies of the graduate profile.

## 5. Work Methodology

The technical execution of DomoVida will follow an individual adaptation of the Scrum methodology (Schwaber & Sutherland, 2020), organized into three academic phases and six work sprints. Each sprint will have verifiable deliverables associated with planning, data design, software development, technical validation, usability testing, and defense preparation, allowing project progress to be tracked through concrete and traceable evidence in the portfolio.

### 5.1. Capstone Phases and Sprints

PHASE 1: Project Definition (sprints 1-2): Environment setup and base definition (Weeks 1 to 6). Configuration of the Obsidian log, linking the Git version control repository, creation of the Kanban board on GitHub Projects, and initialization of the Conda environment with Python 3.12. Closing milestone: self-assessment guidelines 1.1, 1.2, 1.3, and delivery of Guide 1.5 in the GitHub repository.

PHASE 2: Development and Construction (sprints 3-4): Incremental development and construction (Weeks 7 to 12). Development of the modular REST API in FastAPI (Ramírez, 2023), hybrid persistence (SQLite3/Supabase-PostgreSQL) (Hipp, 2024; Supabase Inc., 2024), creation of the sensor simulation script (scripts/simulate_sensors.py), local implementation of the Isolation Forest algorithm, and frontend development in React (Meta Platforms, 2023). Closing milestone: code uploaded to GitHub, operational API deployment, and final phase report.

PHASE 3: Certification and Defense (sprints 5-6): Certification, quality validation, and closure (Weeks 13 to 18). Load testing with Locust, JSON schema validation, application of the SUS psychometric study with caregivers, regulatory compliance audits (EIPD) under Law No. 21.719 (Republic of Chile, 2024), and simulation of technical defenses. Closing milestone: final oral defense and repository closure.

### 5.2. Individual Scrum and Roles

As this is an individual project, the student sequentially assumes the Scrum roles, separating requirements elicitation, facilitation, and development responsibilities to organize the prototype’s progress:

| Scrum Role | Responsibility in DomoVida |
| --- | --- |
| Product Owner | Elicits clinical requirements, prioritizes the Product Backlog on GitHub Projects, and ensures legal alignment. |
| Scrum Master | Controls the weekly portfolio schedule and manages dependencies, blockers, and local credential issues. |
| Development Team | Develops backend layers, IoT simulators, database components, React frontend, and quality assurance tests. |

Definition of Done (DoD): A module is considered complete when it meets all the following criteria:

- Runs without errors in the development environment (Conda, Python 3.12).

- Uses asynchronous processing (async/await) in FastAPI.

- Persists data in SQLite3 (local) and Supabase/PostgreSQL (cloud).

- Delivers data structures compatible with the HL7 FHIR standard.

- Applies pseudonymization of personal data (no ID or names).

- Is visible and interactive in Swagger/OpenAPI (/docs).

- Passes Postman tests (HTTP 200/201 status).

- Is registered in Git with the corresponding EDT/WBS identifier in the commit.

## 6. Engineering SWOT Matrix

Table 4. Engineering SWOT matrix for the DomoVida project

| Dimension | Internal Factors (Controllable) | External Factors (Non-controllable) |
| --- | --- | --- |
| Positive Aspects | STRENGTHS (S): 1. Modular asynchronous FastAPI structure. 2. Local persistence with SQLite3 (Hipp, 2024). 3. Specialization and formal training in IoT and databases (Conda/VS Code). 4. Integrated engineering log in Obsidian. | OPPORTUNITIES (O): 1. Educational benefits from Duoc UC (1 TB OneDrive, JetBrains licenses, Azure for Students). 2. Free Twilio sandbox for asynchronous mobile notifications (Twilio Inc., 2024). 3. Possibility of applying for public innovation funds (Corfo Inicia). 4. Growing demand for social-health solutions for older adults, validated by the 8th SENAMA Survey (84% of the population assesses that Chile is poorly prepared) (SENAMA-University of Chile, 2025). |
| Negative Aspects | WEAKNESSES (W): 1. Individual modality: student simultaneously handles multiple complex technical roles. 2. Limited embedded hardware resources. 3. Technical learning curve of the HL7 FHIR clinical standard. | THREATS (T): 1. Instability or outages of home Wi-Fi for older adults (mitigated by local edge design and SQLite3). 2. Strict regulations and severe fines for unethical treatment of sensitive data (Laws No. 19.628 and No. 21.719). 3. Financial cost after the free Twilio API sandbox expires. |

## 7. Project Risk Matrix

Table 5. Risk matrix for the DomoVida project

| Risk | Category | Probability | Impact | Level | Mitigation | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Home internet instability | Operational | Medium | High | High | Design local persistence without internet using SQLite3 and later synchronization with Supabase. | Student developer |
| Prototype scope creep | Management | Medium | High | High | Control the Product Backlog, prioritize minimum verifiable deliverables, and maintain the defined academic scope. | Student / project advisor |
| Technical difficulty with HL7 FHIR | Technical | Medium | Medium | Medium | Use minimal clinical resources (Patient, Observation), validate JSON structures, and document technical assumptions. | Student developer |
| Inadequate treatment of sensitive data | Legal/Ethical | Low | High | Medium | Apply pseudonymization, avoid ID and names in operational databases, use simulated data, and document informed consent. | Student developer |
| Low participation in usability testing | Validation | Medium | Medium | Medium | Plan tests with available caregivers, use simulated scenarios, and apply the SUS Scale as a standardized instrument. | Student / pilot participants |
| Dependency on Twilio sandbox | Technical/Economic | Medium | Medium | Medium | Document integration as an academic prototype, define a future provider alternative, and validate alert times with controlled tests. | Student developer |
| Delays due to academic workload | Planning | Medium | Medium | Medium | Use weekly sprints, prioritize critical tasks, maintain a progress log, and raise early alerts to the project advisor. | Student developer |

# PART III: PLANNING, EVIDENCE, AND CLOSURE

Introductory note: Part III consolidates the portfolio evidence, work plan, Gantt chart, work breakdown structure, conclusions, glossary, and final references of the report.

## 8. Project Evidence

| Phase & Type | Official File Name | Technical Description | Academic Justification |
| --- | --- | --- | --- |
| Phase 1 Individual | VERGARA_ANDRES_1.1_APT122_SelfAssessmentCompetenciesPhase1.docx | Student rubric analyzing competency achievement levels. | Supports the foundation of the project according to disciplinary competencies. |
| Phase 1 Individual | VERGARA_ANDRES_1.2_APT122_ReflectionDiaryPhase1.docx | Personal reflection log on cross-curricular subjects and Capstone projections. | Connects the student's interest with DomoVida's design and engineering. |
| Phase 1 Individual | VERGARA_ANDRES_1.3_APT122_SelfAssessmentPhase1.docx | Formative self-assessment of the project's initial viability. | Certifies the basic academic consistency of the technical proposal. |
| Phase 1 Individual | Project_Presentation_Phase1.pptx | Slides on architecture and technical requirements presented to the project advisor. | Conceptually validates the design decisions of the assistive software. |
| Phase 1 Group | 1.4_APT122_FormativePhase1.docx | Formative assessment of Phase 1 applied in a workshop on design components. | Ensures technical feedback from the instructor in early stages. |
| Phase 1 Group | VERGARA_ANDRES_1.5_GuideStudent_Phase1_ProjectDefinition.docx | Complete engineering report (Guide 1.5) detailing justification, SWOT, KPIs, WBS, and Gantt. | Formally consolidates the engineering foundation of DomoVida before the commission. |
| Phase 1 Group | EVALUATION_RUBRIC_PHASE1.xlsx | Evaluation rubric for Phase 1 completed by the project advisor. | Documentary certification of approval of the definition stage. |
| Phase 2 Individual | VERGARA_ANDRES_2.1_APT122_ReflectionDiaryPhase2.docx | Log on software construction milestones and resolution of technical debt. | Evaluates the student's self-learning process when facing code difficulties. |
| Phase 2 Individual | VERGARA_ANDRES_2.4_GuideStudent_Phase2_DevelopmentProject.docx | Official guide documenting diagrams, unit tests, and FastAPI. | Provides evidence of coding and quality assurance controls. |
| Phase 2 Individual | EVALUATION_RUBRIC_PROGRESS_PHASE2.xlsx | Formative rubric on progress in database and API construction. | Continuously validates the development of backend layers. |
| Phase 2 Group | VERGARA_ANDRES_2.6_GuideStudent_Phase2_FinalProjectReport.docx | Final engineering report on the construction of the API, React frontend, and services. | Ensures the delivery of value of the integrated software architecture. |
| Phase 2 Group | EVALUATION_RUBRIC_FINAL_PHASE2.xlsx | Official summative grade report for the development phase. | Formal certification of compliance with the software construction stage. |
| Phase 2 Project | System Evidence (Backend/FastAPI) | Active GitHub repository, asynchronous code, endpoints documented with OpenAPI. | Demonstrates the development of modular asynchronous software oriented to digital health. |
| Phase 2 Project | Database Evidence (SQLite3/Supabase-PostgreSQL) | Relational database scripts in SQLite3 and cloud persistence via Supabase/PostgreSQL. | Guarantees hybrid persistence and operational continuity without connection at the edge. |
| Phase 2 Project | Documentation Evidence (Obsidian) | Local log, entity-relationship diagrams, and data dictionary in Obsidian. | Ensures knowledge governance and technical modeling. |
| Phase 2 Project | Presentation Evidence (Demos) | Interactive presentation and video demo on Railway of the software running end-to-end. | Tests the operability of the software on cloud servers. |
| Phase 3 Individual | VERGARA_ANDRES_3.1_APT122_ReflectionDiaryPhase3.docx | Final log of the student analyzing the closure of their portfolio and job preparation. | Consolidates the graduation process, identifying the student's professional growth. |
| Phase 3 Group | Final_Project_Presentation.pptx | Slides and multimedia material for the final oral defense of the portfolio. | Final visual support for effective communication of engineering achievements. |

## 9. Work Plan

| Phase | Weeks | Key Activities | Evidence | Resources | Facilitators | Obstacles |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 1: Project Definition | S1-S6 | Requirements definition, log configuration, Kanban board, GitHub repository, and Conda environment setup with Python 3.12. | Guides 1.1, 1.2, 1.3, 1.5, Phase 1 presentation, and evaluation rubric. | OneDrive Duoc UC (1 TB), GitHub Projects, Obsidian, Conda, Python 3.12. | Institutional Duoc UC license, access to GitHub Student Pack, previous project management experience. | Git credential errors (mitigated with Windows Credential Manager) and initial academic workload. |
| Phase 2: Development and Construction | S7-S12 | Hybrid database design, FastAPI development, IoT simulator, HL7 FHIR resources, React panel, and Twilio alerts. | Code on GitHub, documented API, data model, operational demo, and Phase 2 final report. | SQLite3, Supabase Cloud, PostgreSQL, FastAPI, React, Twilio sandbox, Vercel. | FastAPI modular asynchronous architecture, previous backend development experience, official SQLite and Supabase documentation. | Connectivity issues (mitigated with SQLite3 local) and sensitive data protection (mitigated with pseudonymization and Law No. 21.719). |
| Phase 3: Certification and Defense | S13-S18 | Load testing, HL7 FHIR validation, SUS evaluation, regulatory audit, final report consolidation, and defense preparation. | Test report, final evidence, consolidated log, final presentation, and oral defense. | Locust, Postman, CENS validator, SUS Scale, Obsidian, OneNote, Microsoft PowerPoint. | Standardized testing instruments, access to volunteer caregivers, historical Obsidian log, updated GitHub repository. | Coordination with pilot participants (mitigated with advance planning) and high end-of-semester workload (mitigated with task prioritization). |

## 10. Semester Gantt Chart

| Activity / Deliverable | S1 | S2 | S3 | S4 | S5 | S6 | S7 | S8 | S9 | S10 | S11 | S12 | S13 | S14 | S15 | S16 | S17 | S18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phase 1: Project Definition |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Self-Assessment Competencies (1.1) | ■ | ■ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reflection Diary (1.2) |  | ■ | ■ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Guide 1.5 Project Definition |  |  | ■ | ■ | ■ | ■ |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 1 Design Presentation |  |  |  |  |  | ■ |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2: Development and Construction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database Setup SQLite/Supabase |  |  |  |  |  |  | ■ | ■ |  |  |  |  |  |  |  |  |  |  |
| FastAPI Endpoints & HL7 FHIR |  |  |  |  |  |  |  |  | ■ | ■ | ■ |  |  |  |  |  |  |  |
| IoT Sensor Simulator (Python) |  |  |  |  |  |  |  |  |  |  | ■ | ■ |  |  |  |  |  |  |
| React Frontend & Twilio Integration |  |  |  |  |  |  |  |  |  |  |  | ■ | ■ |  |  |  |  |  |
| Phase 2 Final Report (2.4, 2.6) |  |  |  |  |  |  |  |  |  |  |  |  | ■ | ■ |  |  |  |  |
| Phase 3: Certification and Defense |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Load & Syntactic JSON Tests |  |  |  |  |  |  |  |  |  |  |  |  |  | ■ | ■ |  |  |  |
| SUS Usability Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ■ | ■ |  |  |
| Final Portfolio Summary Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ■ | ■ |
| Project Presentation & Defense |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ■ | ■ |

## 11. Work Breakdown Structure (WBS)

To ensure consistent technical correlation and avoid scope creep, the Work Breakdown Structure (WBS) for the DomoVida project is established. This decomposition forms the direct basis of the Product Backlog (prioritized work list) on the GitHub Projects Kanban board.

1.0 DOMOVIDA PROJECT: IOT MONITORING AND ASSISTANCE
│
├── 1.1 PHASE 1: PROJECT DEFINITION (Weeks 1-6)
│   ├── 1.1.1 Portfolio Management and Planning (Individual)
│   │   ├── 1.1.1.1 Competencies Self-Assessment (VERGARA_ANDRES_1.1)
│   │   └── 1.1.1.2 Phase 1 Reflection Diary (VERGARA_ANDRES_1.2)
│   ├── 1.1.2 Engineering Design Evaluative Milestones (Group)
│   │   ├── 1.1.2.1 Viability Self-Assessment (VERGARA_ANDRES_1.3)
│   │   ├── 1.1.2.2 Formative Workshop Guide (1.4_APT122)
│   │   ├── 1.1.2.3 Project Definition Guide (VERGARA_ANDRES_1.5)
│   │   └── 1.1.2.4 Phase 1 Evaluation Rubric
│   └── 1.1.3 Initial Design Defense
│       └── 1.1.3.1 Interactive Project Presentation (Phase 1 PPT)
│
├── 1.2 PHASE 2: DEVELOPMENT AND CONSTRUCTION (Weeks 7-12)
│   ├── 1.2.1 System and Application Deliverables (Source Code)
│   │   ├── 1.2.1.1 Asynchronous REST API in Python (FastAPI)
│   │   ├── 1.2.1.2 Edge Computing Algorithm (Local SQLite3 Processing)
│   │   ├── 1.2.1.3 IoT Sensor Simulation Script (scripts/simulate_sensors.py)
│   │   ├── 1.2.1.4 Interactive Caregiver Dashboard (React)
│   │   └── 1.2.1.5 Emergency Alert Integration (Twilio Sandbox)
│   ├── 1.2.2 Database and Persistence Deliverables
│   │   ├── 1.2.2.1 Local Resilient Relational Database (SQLite3)
│   │   └── 1.2.2.2 Cloud Centralized Database (Supabase PostgreSQL)
│   ├── 1.2.3 Engineering Documentation Deliverables
│   │   ├── 1.2.3.1 Development Log in Obsidian and OneNote
│   │   └── 1.2.3.2 Interactive Endpoint Documentation (Swagger/OpenAPI)
│   └── 1.2.4 Phase 2 Academic Deliverables (Individual and Group)
│       ├── 1.2.4.1 Phase 2 Reflection Diary (VERGARA_ANDRES_2.1)
│       ├── 1.2.4.2 Software Development Guide (VERGARA_ANDRES_2.4)
│       ├── 1.2.4.3 Phase 2 Final Engineering Report (VERGARA_ANDRES_2.6)
│       └── 1.2.4.4 Progress Presentation and Demo (End-to-End Video)
│
└── 1.3 PHASE 3: CERTIFICATION, CLOSURE, AND DEFENSE (Weeks 13-18)
    ├── 1.3.1 Quality Assurance (QA) and Certification
    │   ├── 1.3.1.1 Unit and Integration Endpoint Testing
    │   ├── 1.3.1.2 Asynchronous Load Testing (FastAPI)
    │   └── 1.3.1.3 Structural Validation of HL7 FHIR Clinical Resources
    ├── 1.3.2 User Validation (UX)
    │   └── 1.3.2.1 Usability Testing with the System Usability Scale (SUS)
    └── 1.3.3 Academic Portfolio Closure and Degree Defense
        ├── 1.3.3.1 Final Reflection Diary (VERGARA_ANDRES_3.1)
        ├── 1.3.3.2 Consolidated Final Portfolio Report
        └── 1.3.3.3 Final Presentation and Oral Degree Defense

## 12. Comparative Framework: DomoVida vs. Existing Solutions in Chile

To contextualize the DomoVida proposal within the ecosystem of teleassistance and monitoring solutions for older adults in Chile, a comparative analysis is presented with the main national references: QUIDA (developed by ITiSB at Universidad Andrés Bello) and Mis Tatas (Chilean teleassistance startup) (ITiSB-UNAB, 2025; Mis Tatas, 2025).

### 12.1. QUIDA (ITiSB-UNAB)

QUIDA is a non-invasive monitoring system developed by the Institute of Technology for Innovation in Health and Well-being at Universidad Andrés Bello, under the direction of Dr. Carla Taramasco. The platform uses low-resolution thermal sensors, a Lidar sensor, and environmental sensors (temperature, humidity, and carbon monoxide), without cameras or portable devices.

Results and Validation:

- 89% accuracy in fall detection.

- During a six-month pilot with older adults living alone, it achieved a 30% reduction in severe falls and an 81.1% improvement in self-perceived quality of life.

- Upcoming pilot with 30 patients at Clínica Las Condes for geriatric monitoring.

Philosophy: "We want older adults to continue enjoying their lives with autonomy and on their own terms. Our goal is to accompany them with respect, creating intelligent environments that reinforce their safety without altering what they value most: their home, their independence, and their daily routine" (Taramasco, personal communication).

### 12.2. Mis Tatas

Mis Tatas is a Chilean startup founded in 2019 that has grown to serve over 2,500 older adults in Chile, with expansion plans to Uruguay and Colombia (Mis Tatas, 2025).

Technology and Services:

- AMAIA Suite (Older Adult Assisted by Artificial Intelligence) that detects and alerts against 7 emergencies: SOS, falls, gas forgetfulness, fires, inactivity, theft, and loss.

- 24/7 teleassistance center with human operators who "listen, accompany, and support".

- Sensors installed in the home, hands-free app, and GPS watch.

Recognitions: Avonni 2024 Award, UNAB recognition, Piensa en Grandes 2024 fund (AFP Habitat and Hogar de Cristo), and finalist for MAPFRE awards.

Business Model: Plans from $10,000 to $35,000 monthly, with emblematic projects such as the Ñuñoa municipality with 1,100 beneficiaries.

### 12.3. Comparative Table: DomoVida vs. QUIDA vs. Mis Tatas

Table 9. Comparative table: DomoVida vs. QUIDA vs. Mis Tatas

| Feature | QUIDA (UNAB) | Mis Tatas | DomoVida |
| --- | --- | --- | --- |
| Organization Type | Academic research / Tech startup | Commercial tech startup | Academic prototype |
| Passive sensors without cameras | ✅ Yes | ✅ Yes | ✅ Yes |
| Fall detection | ✅ 89% accuracy | ✅ Yes (7 emergencies) | ✅ Planned (Isolation Forest + future LSTM) |
| AI / Machine Learning | ✅ Yes (pattern learning) | ✅ Yes (AMAIA) | ✅ Yes (Isolation Forest) |
| HL7 FHIR / Clinical Interoperability | ❌ Not reported | ❌ Not reported | ✅ Yes (designed from the start) |
| Edge Computing / Offline | ❌ Not reported | ❌ Not reported | ✅ Yes (SQLite3 local) |
| Open Source | ❌ No | ❌ No | ✅ Yes |
| Human Teleassistance Center | ❌ No | ✅ Yes (24/7) | ⚠️ Planned |
| Published Clinical Validation | ✅ Yes (Sensors, 2023) | ❌ Not published | ⏳ Pending |
| Price / Model | Not defined (commercial phase) | $10,000-$35,000 monthly | Academic / To be defined |

### 12.4. DomoVida Differentiation

DomoVida differentiates itself from QUIDA and Mis Tatas in three fundamental aspects:

- Clinical Interoperability (HL7 FHIR): DomoVida incorporates the HL7 FHIR standard from the start (HL7 International, 2023), enabling future integration with the Chilean health ecosystem in line with CENS guidelines. Neither QUIDA nor Mis Tatas report this capability, limiting their potential for integration with electronic health records and hospital systems.

- Edge Computing and Offline Resilience: DomoVida operates with local SQLite3 persistence (Hipp, 2024), ensuring operational continuity even without internet connectivity—a critical factor in homes with limited connectivity. This capability is not reported in existing solutions.

- Open source architecture: DomoVida is an open-source project, allowing for auditing, extensibility, and community adaptation. QUIDA and Mis Tatas are closed, proprietary solutions.

These differences position DomoVida as an academic, open, and interoperable solution prepared to integrate with the Chilean health system, unlike existing closed and commercial solutions.

## 13. Conclusions

In conclusion, DomoVida is presented as a relevant and viable IoT platform aligned with the graduate competencies of Computer Engineering, integrating software development, data modeling, quality assurance, and project management into a solution oriented toward a socially relevant problem: the safe accompaniment of older adults in their home environment. The incorporation of IoT, edge computing, HL7 FHIR interoperability, security by design, and usability validation allows structuring an academic prototype with measurable, traceable, and defensible technical criteria.

Likewise, the project clearly delimits its scope by focusing on the functional demonstration of the prototype, avoiding promises of clinical certification or productive implementation outside the academic context. This precision strengthens the coherence of the report by linking objectives, methodology, evidence, KPIs, and expected results evaluation within a logic of continuous improvement and ethical responsibility in handling sensitive data, in accordance with Law No. 21.719.

In the context of the Chilean teleassistance solutions ecosystem, DomoVida positions itself as a complementary alternative to QUIDA and Mis Tatas. While QUIDA has demonstrated solid clinical results (30% reduction in severe falls, 81.1% improvement in quality of life) and Mis Tatas has scaled to over 2,500 users with a proven business model, DomoVida offers an open and interoperable architecture that can integrate with the Chilean health system, filling a gap that current solutions do not cover.

The conceptual foundation of DomoVida is grounded in the principles of complex systems science, inspired by the work of Jacques Demongeot (École Polytechnique de Paris) and his influence on Dr. Carla Taramasco, who demonstrated that health and well-being are emergent phenomena of the interaction between the individual, their social environment, and their physical environment. This vision transcends the traditional reactive approach and positions DomoVida as a platform capable of learning, anticipating, and accompanying.

In this way, DomoVida represents not only a software solution applied to digital health but also an opportunity to demonstrate technical mastery, professional judgment, and commitment to the well-being of older adults. Its development will allow consolidating key learnings from the educational process and projecting a solid foundation for future stages of validation, scaling, or integration with real socio-healthcare ecosystems.

Finally, DomoVida is projected as a preventive technological accompaniment solution that seeks to detect relevant changes in the routines of older adults and support their autonomy without intruding on their daily environment. In an aging country—where 84% of the population believes that Chile is “Little” or “Not at all” prepared for the needs of older adults (SENAMA-University of Chile, 2025)—the project proposes a responsible way to apply technology to home care: anticipating risks, supporting decisions, and contributing to the well-being of older adults.

## 14. Glossary of Technical Terms

Table 8. Glossary of technical terms

| Term | Definition |
| --- | --- |
| REST API | Application Programming Interface based on REST principles, used to communicate backend, frontend, and external systems. |
| BLE | Bluetooth Low Energy, a low-power wireless technology useful for indoor positioning and close-range sensor communication. |
| HL7 FHIR | International standard for structuring and exchanging clinical information through interoperable resources and modern APIs (HL7 International, 2023). |
| Isolation Forest | Unsupervised machine learning algorithm used to detect anomalies by isolating atypical observations. |
| LSTM | Long Short-Term Memory, a recurrent neural network architecture oriented to analyzing complex temporal patterns. |
| Pseudonymization | Data protection technique that replaces direct identifiers with codes or pseudonyms to reduce identification risks. |

## 15. References

1. National Institute of Statistics. (2022). Population and housing census statistical information on demographic aging in Chile. Government of Chile.

2. CEP Chile. (2026). Single-person households and older adults living alone in Chile: Demographic trends from 1992 to 2024. Centro de Estudios Públicos.

3. Observatorio UC-Confuturo. (n.d.). Older adults, loneliness, and risk of social isolation in Chile. Pontificia Universidad Católica de Chile and Confuturo.

4. World Health Organization (WHO). (2021). Ageing and health: key facts. https://www.who.int/news-room/fact-sheets/detail/ageing-and-health

5. HL7 International. (2023). FHIR R4: Fast Healthcare Interoperability Resources. https://www.hl7.org/fhir/

6. National Center for Health Information Systems. (2022). Standards and technical guidelines for digital health interoperability. Santiago, Chile. https://www.cens.cl

7. Republic of Chile. (1999). Law No. 19.628: On protection of private life. National Congress Library. https://www.bcn.cl/leychile/navegar?idNorma=141599

8. Republic of Chile. (2012). Law No. 20.584: Regulates the rights and duties of persons in relation to actions linked to their healthcare. National Congress Library. https://www.bcn.cl/leychile/navegar?idNorma=1039348

9. Republic of Chile. (2024). Law No. 21.719: Regulates the protection and processing of personal data and creates the Personal Data Protection Agency. National Congress Library. https://www.bcn.cl/leychile/navegar?idNorma=1209272

10. SENAMA-University of Chile. (2025). 8th National Survey on Inclusion and Social Exclusion of Older Adults. Santiago, Chile.

11. Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum—The rules of the game. Scrum.org. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf

12. Ramírez, S. (2023). FastAPI: Official documentation for building modern APIs with Python 3.7+. https://fastapi.tiangolo.com

13. Meta Platforms. (2023). React: Official documentation for building user interfaces. https://react.dev

14. Twilio Inc. (2024). Twilio Messaging API: SMS and WhatsApp messaging services documentation. https://www.twilio.com/docs/messaging

15. Supabase Inc. (2024). Supabase documentation: PostgreSQL database, authentication, and backend services in the cloud. https://supabase.com/docs

16. Hipp, D. R. (2024). SQLite documentation: Embedded local relational database for offline persistence. https://www.sqlite.org/docs.html

17. Institute of Technology for Innovation in Health and Well-being. (2025). QUIDA: Non-invasive monitoring system for older adults. Universidad Andrés Bello. https://itisb.unab.cl

18. Mis Tatas. (2025). AMAIA Suite: Technology and accompaniment for older adults. https://mistatas.cl

19. Demongeot, J., & Taramasco, C. (2011). Impact de l'obésité sur les structures sociales et impact des structures sociales sur l'obésité [Doctoral thesis, École Polytechnique]. Paris.

20. Taramasco, C., et al. (2023). Non-invasive monitoring system for fall detection and quality of life improvement in older adults. Sensors, 23(1), 268. https://doi.org/10.3390/s23010268